Branding note: Integrow logo asset (assets/integrow-logo.png) was not available in this working session — the header currently shows the text wordmark only. Swap in the real logo, top-right, before external circulation.

COMPANY CHARTER

Project: Godrej Park Greens  |  Promoter: Godrej Skyline Developers Limited

MahaRERA Registration P52100019639

Redesigned edition — Overview-first flow, per the Investment Team design (July 2026)

# 1. Overview & Flags

Deal snapshot

| Project | Godrej Park Greens — 7 buildings (B1–B7) plus an EWS component, Mamurdi, Taluka Haveli, District Pune (PCMC limits), pincode 412101 |
| --- | --- |
| Promoter | Godrej Skyline Developers Limited (Godrej Properties group) — CIN U45309MH2016PLC287858 |
| RERA registration | P52100019639 — approved 2019-02-20, status "Certificate Signed / New" |
| Units | 1,210 total units; 1,194 sold (~98.7%) |

| D High Risk · see Section 3 DEVELOPER SCORE | Moderate 52.9 / 100 DATA AUTHENTICITY | 4 · 4 · 4 flags raised RED · STRUCTURAL · MONITOR | Extended 2024 → 2027 → 2028 COMPLETION TIMELINE |
| --- | --- | --- | --- |

Every figure above is drawn directly from the underlying facts already researched for this project (see Sections 3–9) — nothing here is a new data point, only a new arrangement of what this Charter already established.

## 1.1 Imminent Red Flags (4) — act on these before proceeding

- Complaint volume: 67 total filings against this project (59 complaintDetails + 8 miscComplaintDetails) — above the Red threshold. Context that must be read alongside this: of the 35 complaints with a matched, downloaded order, 18 were dismissed and 4 were settled by conciliation — a majority of the adjudicated subset did not go against the promoter. Both facts belong together, not the count alone.

- Appeal volume: 18 appeals on record — above the Red threshold. Context that must be read alongside this: roughly 13 of these 18 were filed by the promoter itself against individual complainants (per the Executive Summary), not against the promoter — a materially different signal than 18 external challenges.

- Completion timeline: the original proposed completion date (2024-03-30) has been extended twice — to 2027-06-30 per the promoter's own August 2024 Form B, and further to 2028-03-30 per the live RERA record — against a project that is 98.7% sold. Nearly the entire buyer base is exposed to this delay.

- Approved/sanctioned built-up area — and therefore the implied FSI — could not be confirmed from any document opened this pass. This is one of the core figures an investment case is built on.

## 1.2 Structural Flags (4) — standing characteristics, raise directly with the developer

- Credit rating and IBBI insolvency status were not checked in this Charter pass — a process gap, not a finding. Worth re-running given the promoter sits within the listed Godrej Properties group, where a public rating likely exists.

- Escrow sub-account (70%/30%) and Collection Account bank/branch details are not disclosed in any document reviewed — consistent with every Charter generated to date in this pipeline; effectively never public.

- The specific grounds homebuyers cite across the 67 complaint filings are not confirmed beyond one externally corroborated possession-delay complaint — a standing limitation of MahaRERA's public data (filing metadata only), not something a later pass is likely to close.

- No genuinely independent comparable project was confirmed within the intended 3–5 km radius — the closest, Yashada Dreamsong, sits 0.35 km away, well inside that band.

## 1.3 Monitor Flags (4) — re-check on a future pass

- Whether the 18 appeals have reached final decisions or remain pending is unconfirmed.

- Per-building/wing floor and unit breakdowns are unconfirmed — worth a follow-up documents pass.

- Chikhali locality pricing conflicts by roughly 2x between two aggregators and is unreconciled.

- The land net_area figure's second-opinion verification could not run this pass (a tool authentication issue, not a content problem) — re-attempt once resolved.

What to read next: 4 Imminent Red Flags, 4 Structural Flags, 4 Monitor Flags. See Section 4 (Compliance & Legal Detail) and Section 3 (Counterparty) before proceeding.

# 2. Executive Summary

Godrej Park Greens is a residential project (7 buildings, B1-B7, plus an EWS component) on a 32,917 sqm phase plot at village Mamurdi, Taluka Haveli, District Pune, within Pimpri-Chinchwad Municipal Corporation limits, pincode 412101. MahaRERA registration P52100019639 was granted 2019-02-20; current status is "Certificate Signed" / "New", with 1,210 total units (1,194 already sold). Promoter: Godrej Skyline Developers Limited (Godrej Properties group), CIN U45309MH2016PLC287858.

MATERIAL FINDING, stated up front: the project's original proposed completion date (2024-03-30) has been extended more than once — to 30 June 2027 per the Promoter's own Form B declaration (executed August 2024), and further to 30 March 2028 per the live RERA record consulted for this research — and the project carries an unusually high volume of homebuyer complaints (67 total complaint-category filings) and appeals (18) on record, heavily concentrated in 2025-2026, with the Promoter itself having filed roughly 13 of those appeals against individual complainants in late April 2026. This pattern is externally corroborated by a public complaint describing possession "delayed to 2028 from 2023." Land title is separately confirmed clear via a 2018 legal due diligence report, subject to two disclosed historical caveats on an unrelated sub-parcel.

# 3. Counterparty — Corporate Identity, Standing & Developer Score

## 3.1 Corporate identity

| Promoter | Godrej Skyline Developers Limited |
| --- | --- |
| Entity type | Public Limited Company (converted from Private Limited; MCA CIN suffix changed from ...PTC287858 to ...PLC287858 under the same registration number) — independently re-confirmed live via ZaubaCorp on 2026-07-20 |
| CIN | U45309MH2016PLC287858 (incorporated 22 November 2016; ROC Mumbai) |
| Registered office | Godrej One, 5th Floor, Pirojshanagar, Eastern Express Highway, Vikhroli (East), Mumbai 400079 — identical across the RERA filing, MCA record, and the 2018 title report |
| Directors | Aspy Dady Cooper, Subhasish Pattanaik, Ranjan Kumar Sengupta — independently re-verified via ZaubaCorp on 2026-07-20 |
| Landowner | Godrej Skyline Developers Limited (acquired freehold title from Peninsula Land Limited via a 2017-2018 Agreement to Sell / Deed of Conveyance chain; Godrej is in possession) |

Corporate registry cross-check: ZaubaCorp (MCA data mirror) confirms Godrej Skyline Developers Limited, CIN U45309MH2016PLC287858, incorporated 22 November 2016, status Active, registered office matching the RERA filing exactly — a confirmed, sourced link, not an assumption.

## 3.2 Credit rating & insolvency status

NOT CHECKED THIS PASS — a process gap. Neither an ICRA/Infomerics credit-rating lookup nor an IBBI insolvency check was run for this Charter. Given the promoter sits within the listed Godrej Properties group, a public credit rating for the parent or an affiliated financing entity likely exists — re-running this check is a recommended follow-up before this Charter is relied on for a Financial Strength view.

## 3.3 Developer Score

| Pillar | Score | Basis |
| --- | --- | --- |
| Financial Strength (40%) | Not scored | Credit rating and IBBI checks did not run this pass — excluded rather than guessed, weight renormalized across the remaining pillars. |
| Legal & Compliance Record (30%) | ~38 / 100 | Driven down by the complaint/appeal volumes and the twice-extended completion date (Section 1.1), moderated slightly by the dismissed-complaint context. |
| Delivery Track Record (20%) | Not scored | Only one self-reported past-experience entry exists for this registration, showing on-time completion of an unspecified component (2023-03-31 proposed = actual) — difficult to reconcile with this same registration's own twice-extended completion date. Presented as-is, not scored, given the contradiction and n=1 sample. |
| Data Confidence (10%) | 52.9 / 100 | This Charter's own Data Authenticity score (Section 8) — Moderate band. |

Composite (renormalized across Legal & Compliance and Data Confidence only, the two scored pillars): approximately 41 / 100 — Grade D (High Risk). This sits below the Imminent-Red-Flag override's C cap already, so the override does not soften it: two pillars carry a genuine, unresolved risk signal, and two carry insufficient reliable data rather than a favourable score.

# 4. The Asset — Land, Location & FSI

## 4.1 Land identification

| Survey/CTS/plot | Phase plot within Survey Nos. 11/1A, 12/1, 12/2/1, 12/2/2, 12/2/3, 13/1B (part), 13/2 — within a wider ~24-hectare landholding spanning 14 survey numbers acquired from Peninsula Land Limited |
| --- | --- |
| Village/locality | Mamurdi |
| Taluka/District | Taluka Haveli, District Pune, within PCMC limits |
| Pincode | 412101 |
| Net area (this phase) | 32,917 sqm |

## 4.2 Location & connectivity

Neighbourhood: East and West — 18 m wide DP roads. North — Phase 2 (an adjoining later phase of the same development). South — 12 m wide DP road.

| Landmark | Live driving distance/time |
| --- | --- |
| Pune Railway Station | 50 min / 26.4 km via NH 65 |
| MIDC Technology Park, Talawade | 30 min / 11.9 km via Dehu-Chincholi Rd |
| Pune International Airport (Lohegaon) | 55 min / 30.4 km via NH 548DD/NH 65 |
| Dehu Road Railway Station (nearest) | 9 min / 3.5 km via Dr Ambedkar Rd |
| Nearest metro (Bhujbal Chowk, Wakad) | ~11 km — no operational line reaches Mamurdi yet; a Purple Line extension is planned, not confirmed operational |
| Xion Mall (Hinjawadi) | 23 min / 12.7 km via NH 48 |
| Sparsh Multispeciality Hospital | 18 min / 8.0 km via NH 48 and Parandwadi Rd |

All distances are live Google Maps driving routes checked 2026-07-17 from the resolved locality origin, Driving mode explicitly selected — not secondary aggregator estimates.

## 4.3 FSI

Governed by Pimpri-Chinchwad Municipal Corporation's (PCMC) own sanctioned Development Plan / UDCPR, not Mumbai's DCPR 2034. Net land area is confirmed at 32,917 sqm, but no approved or sanctioned built-up area figure was found in the documents opened this pass — the implied FSI could not be computed and is recorded as an Imminent Red Flag in Section 1, not estimated.

Mortgage: Bajaj Housing Finance Limited, disclosed in the 2024 Form B declaration, without a stated area/quantum.

# 5. Compliance & Legal Detail

## 5.1 Statutory framework

- Governing act: Real Estate (Regulation and Development) Act, 2016, administered by MahaRERA.

- Planning approval sequence: PCMC building approvals; RERA registration (2019-02-20) followed the underlying NA order (7 November 2017) and title-transfer chain (conveyance completed 2 May 2018).

## 5.2 RERA compliance

Registration P52100019639, approved 2019-02-20, current status Certificate Signed / New, proposed completion now 2028-03-30 (originally 2024-03-30; extended more than once — see Section 1.1). Collection Account and escrow sub-account details are not disclosed in the documents opened this pass. Form B / Rule 3(4) Affidavit cum Declaration executed 9 August 2024, notarized 11 June 2025, states land free from encumbrance save for the disclosed Bajaj Housing Finance Limited mortgage and the litigations/observations on the MahaRERA portal.

## 5.3 Litigation status — full detail

Two distinct matters, kept separate rather than blended into one verdict: (1) LAND TITLE litigation — the 2018 Supplemental Legal Due Diligence Report states no litigation affecting the property was found, having conducted online searches on the High Court of Bombay and District Courts of Pune for 2016-18, and this research found no later land-title litigation. (2) RERA CONSUMER COMPLAINTS/APPEALS — MahaRERA's own live record shows 67 total complaint-category filings (59 complaintDetails + 8 miscComplaintDetails) and 18 appeals, concentrated 2025-2026, further corroborated externally by a public complaint citing possession delayed to 2028 from 2023. These two matters should not be conflated: the land itself is not shown to be under title dispute; the promoter's delivery/compliance record to homebuyers is where the material risk lies.

## 5.4 Complaint outcomes — of the complaints with a matched, downloaded order

| Outcome | Count |
| --- | --- |
| Dismissed | 18 |
| Settled by conciliation | 4 |
| Disposed (other) | 5 |
| Withdrawn | 2 |
| Not determinable from extracted text | 6 |

35 complaints have a matched, downloaded order out of 67 total filings. This is exactly why the raw "67 complaints" headline in Section 1 is shown together with this outcome breakdown, not on its own — 18 of the 35 adjudicated cases were dismissed.

# 6. Market & Area Intelligence

Mamurdi's average transacted flat rate is approximately Rs 9,100/sq.ft (range Rs 6,250–11,500/sq.ft), with Godrej Park Greens itself listed around Rs 13,900/sq.ft — a clear premium reflecting its branded (Godrej) positioning. Appreciation has been strong but uneven: +29.5% over the last 1 year and +35.8% over 5 years, but only +3.7% over 3 years.

| Project | Configuration | Pricing | Distance |
| --- | --- | --- | --- |
| Godrej Park Greens (subject) | 2BHK/3BHK | ~Rs 13,900/sq.ft | 0 km |
| Yashada Dreamsong (independent developer) | 2BHK/3BHK | ~Rs 8,100–9,260/sq.ft | 0.35 km |
| Mamurdi locality average | Mixed | ~Rs 9,100/sq.ft | n/a |

Yashada Dreamsong — a genuinely independent project just 0.35 km away, on effectively the same plot of land — prices 35–45% below Godrej Park Greens' own listed rate, a useful signal that a meaningful share of this project's premium is a brand effect, not a location effect.

# 7. RERA Core Data

| Project status | Certificate Signed / New |
| --- | --- |
| Approved date | 2019-02-20 |
| Proposed completion | 2028-03-30 (originally 2024-03-30) |
| Total units | 1,210 (1,194 sold, ~98.7%) |
| Buildings | B1–B7 plus an EWS component |

Per-building/wing floor and unit breakdowns were not confirmed from documents opened this pass (Monitor Flag, Section 1.3).

# 8. Diligence Appendix

## 8.1 Documents reviewed

Three documents were opened and read directly this session: the Supplemental Legal Due Diligence Report (full 14-parcel title chain, litigation/mortgage findings), the Form B / Rule 3(4) Declaration (completion date, mortgagee disclosure), and the sanctioned Layout of the Project Land drawing (phase plot area, building count). A Completion/Occupancy Certificate is absent from the Document Library — expected, since the project remains under construction. Several architect/engineer/CA certificate PDFs were not opened this pass, prioritized behind the title/declaration/layout documents most likely to carry material facts.

## 8.2 Data Authenticity

Overall: 52.9 / 100 — Moderate band.

| Criterion | Score | Weight |
| --- | --- | --- |
| Source Tier Quality | 54.5 | 30% |
| Primary-Tier Density | 20.0 | 20% |
| Completeness Rate | 52.6 | 20% |
| Cross-Corroboration | 50.0 | 15% |
| Recency | 100.0 | 10% |
| Verification Rate | 90.9 | 5% |

This scores how well-sourced this Charter's own claims are — not how safe the underlying project is. Project and promoter risk are read from Section 1 and Section 3.3, not from this score.

# 9. Sources

- MahaRERA's official project record — registration P52100019639, retrieved 2026-07-17.

- MahaRERA Document Viewer — Supplemental title report, Form B, Layout of the Project Land, opened directly.

- 99acres — Mamurdi pricing and Godrej Park Greens project page.

- Square Yards / NoBroker — Chikhali locality pricing (conflicting).

- ZaubaCorp — Godrej Skyline Developers Limited corporate record, re-verified live 2026-07-20.

- Facebook — public complaint on possession delay.

- Google Maps — live driving-route distances/times, retrieved 2026-07-17.

- 99acres / Square Yards / NoBroker — Yashada Dreamsong pricing and unit-mix listings.