# Product Requirements Document (PRD)

## RERA Scrapper — MahaRERA Due-Diligence & Company Charter Pipeline

| Field | Value |
| --- | --- |
| Document | Product Requirements Document |
| Product | RERA Scrapper |
| Version | 1.1 |
| Date | 13 August 2026 |
| Status | Baseline — documents the product as built, plus forward roadmap |
| Owner | Integrow Asset Management |
| Companion documents | SAD.md (architecture), CLAUDE.md (flow), rules.md (content rules), guardrails.md (guards) |

## Table of contents

- Executive summary

- Problem statement

- Background and context

- Goals and non-goals

- Success metrics

- Users and personas

- User journeys

- Product scope — the feature map

- Functional requirements

- Content and editorial requirements

- Deliverable specifications

- Non-functional requirements

- Governance, quality and compliance requirements

- Data requirements

- Constraints, assumptions and dependencies

- Out of scope

- Acceptance criteria — definition of done

- Release history and roadmap

- Risks and mitigations

- Open questions

- Appendices

## 1. Executive summary

RERA Scrapper turns a single MahaRERA registration number into a defensible, source-cited due-diligence pack in one command.

Real-estate underwriting in Maharashtra requires assembling a picture of three things — the counterparty (the promoter company), its promoters (the individuals behind it), and the collateral (the project and its land). That picture is scattered across a regulator’s portal, three corporate-registry mirrors, two credit-rating agencies, an insolvency board, a GST portal, a Marathi-language land-records system, and the open web. Assembling it by hand takes an analyst days, produces inconsistent output, and — most importantly — leaves no audit trail of what was checked versus what was found.

This product automates that assembly and, critically, governs what the resulting document is allowed to say. It produces a paired Company Charter — an Internal variant that keeps every process failure and full bibliographic sourcing, and an External variant that is client-shareable with numbered citations — plus a RERA project summary PDF, a Developer Score, a Documentation Confidence Score, and a numbered, actionable gap list.

The product’s distinguishing characteristic is not that it scrapes. It is that it refuses to ship a document it cannot show to be compliant, and that it never invents a fact to fill a hole.

ONE COMMAND                                    THE PACK
   -----------                                    --------
                                       +---> Company_Charter_..._Internal.pdf
   python main.py P51800012345         |     Company_Charter_..._External.pdf
     [--gstin X | --pan Y]  ---------->+     Company_Charter_....facts.json
                                       |     <REG_NO>_summary.pdf
   1 human CAPTCHA solve               |     documents/ + complaint_orders/
   (+1 per GST lookup)                 |     usage_summary.json (cost ledger)
                                       +---> a numbered, actionable gap list

## 2. Problem statement

### 2.1 The user’s problem

An underwriter evaluating a Maharashtra real-estate opportunity must answer, defensibly:

| Question | Where the answer lives today |
| --- | --- |
| Is this developer real, or a single-project vehicle? | MahaRERA promoter search + past-experience records, manually cross-read |
| What is their track record — delivered area, on-time rate, complaints? | Every one of their other registered projects, one page at a time |
| Who actually controls the company? | ZaubaCorp, Tofler, InstaFinancials — which frequently disagree |
| Are they insolvent, or in proceedings? | IBBI public search |
| Are they rated? By whom? | ICRA and Infomerics, separately |
| Are they filing GST on time? | GST portal, one CAPTCHA per lookup |
| Is the land what they say it is? | Maha Bhulekh Property Card — Marathi-only, CAPTCHA per call |
| Is the project litigated? | MahaRERA complaints, appeals, orders and judgments |
| What is the micro-market actually doing? | The open web, of highly uneven quality |
| What did we NOT manage to establish? | Nowhere. This is the question nobody records. |

That last row is the real problem. A manual diligence pack tells you what was found. It rarely tells you, in a form an investment committee can act on, what was looked for and not found — and it almost never distinguishes “we checked and it is clear” from “we looked and could not establish this.” Those are completely different risks.

### 2.2 The failure modes this product exists to prevent

FAILURE MODE                        PRODUCT RESPONSE
   ------------                        ----------------

   "No litigation found against the    Section B: A CLEAN CHECK PRODUCES NO
    promoter, the project or the       SENTENCE. Three citations spent
    underlying land in any source      establishing there is nothing to report
    reviewed; MahaRERA's records       is three citations wasted. The line is
    are empty[18]; the Title           DELETED. The scope of what was checked
    Report's 30-year search            stays in the record and does not reach
    returned nothing[1]"               the page.

   Two registries name different       BOTH are surfaced as a roster conflict
   directors; the tool silently        and become a gap that renders in BOTH
   picks one                           document variants. Neither is picked.

   A source is cited that does not     "A missing marker is a lesser failure
   actually support the claim          than a wrong one: leave a clause uncited
                                       rather than borrow an adjacent source."

   A number is quietly guessed to      Anything unconfirmable goes in `gaps`,
   fill a table cell                   verbatim. Two known data contradictions
                                       are DELIBERATELY left unreconciled.

   A model hallucinates and the        Every violation the reviewer reports is
   document is blocked (or shipped)    verified against the document text
   on that basis                       first. An invented quote cannot block a
                                       good document.

   An API outage silently deletes      run_finding_research: a researcher that
   a real finding                      raises costs ONLY its own finding, and
                                       no finding is ever deleted whatever the
                                       researcher returns.

   The document gets cleaner while     Scrub/restore contract: the page drops,
   the record gets thinner every run   the record keeps. .facts.json always
                                       holds the complete text.

## 3. Background and context

### 3.1 Regulatory context

The Real Estate (Regulation and Development) Act, 2016 requires every qualifying project in India to register with a state authority and publish a defined public record. MahaRERA is Maharashtra’s authority. The public record includes project details, promoters and associated partners, professionals of record, uploaded documents, complaints, appeals and SRO details.

That record is public, but it is not accessible: two of nine data categories are open, and the other seven sit behind a short-lived guest session that the portal mints only after a human solves a text CAPTCHA on the project detail page.

Two further public systems matter and are similarly gated:

- GST portal (services.gst.gov.in) — a taxpayer’s return-filing history, one CAPTCHA per lookup.

- Maha Bhulekh (bhulekh.mahabhumi.gov.in) — the Property Card (मालमत्ता पत्रक) land record, Marathi-only, with a CAPTCHA that regenerates on every partial postback and therefore admits no reusable session at all.

### 3.2 Organisational context

Integrow Asset Management underwrites Indian real-estate exposures. The Company Charter is the artefact its investment process consumes. Two audiences exist for the same underlying analysis:

- Internal — the underwriting team, who need the process failures, the file names, the unverified items and the full bibliography.

- External — the counterparty or co-investor, who need a clean, numbered-citation document with no internal tooling detail in it.

Producing two documents by hand from one analysis is where inconsistency creeps in. Producing both from one facts dictionary, forking only at render time, is the product’s core structural bet.

### 3.3 Product history

| Date | Milestone |
| --- | --- |
| — | Initial scraper: resolve, auth, 9 categories, summary PDF |
| — | Agentic deep research added (deep_research.py), with per-claim verification and bounded gap retry |
| — | First Company Charter (Pranami Bliss) produced by hand-written Node/docx-js scripts |
| — | company_charter.py replaces those scripts: template-filled in place, dual variant |
| — | Promoter portfolio, MCA-mirror chain, credit rating, IBBI, judgments search |
| — | GST intake and compliance scoring; CTS land-record path |
| 2026-07-31 | GST intake confirmed live end-to-end: PAN → GSTIN → 76 scoreable filing periods spanning 2022-08 to 2026-06 |
| 2026-08-10 | Charter reshape shipped (all 7 tasks of CHARTER_RESHAPE_SPEC.md): flags-vs-gaps split, clean-check deletion, per-clause External citations, facts-schema corrections, per-finding deep research. charter_document.py’s builder retired. Rules migrated from CLAUDE.md into rules.md |
| 2026-08-11 | Guardrails documentation and the blocking compliance review hardened; this PRD baselined |
| 2026-08-12 | Deep research’s own verify/gap-retry fan-out capped with a shared _VerificationBudget, after P51800077150’s first-ever research pass (no prior research to reuse) ran past $10 before being killed by hand |
| 2026-08-13 | Hard pipeline-wide cost ceiling added (PIPELINE_COST_CAP_USD, $6.00, refuses a call rather than starting it once a run’s total spend across deep research and Charter generation reaches the cap). The verify and gap-retry fan-out itself was also batched — many sources, or every gap open in a retry round, are now checked/retried in one shared-budget call instead of one call each — and every Claude API call now marks its request cacheable (cache_control), with cache-write/cache-read tokens priced and reported separately from plain input tokens |

## 4. Goals and non-goals

### 4.1 Product goals

| # | Goal | Measurable expression |
| --- | --- | --- |
| PG1 | Compress diligence time from days to one command | One operator, one command, one CAPTCHA solve produces the full pack |
| PG2 | Every claim traceable | 100 % of External factual claims carry a [N] marker resolving to a checkable Sources entry |
| PG3 | Never present a guess as a fact | Zero fabricated values; unconfirmable items appear as numbered gaps |
| PG4 | Distinguish “clear” from “unknown” | Clean checks produce no sentence; gaps keep their full explanation |
| PG5 | A partial failure never costs the run | Every optional stage degrades to a warning; the run completes |
| PG6 | A non-compliant document does not ship | The PDF is blocked unless the document can be shown to comply |
| PG7 | Two audiences, one analysis | Internal and External render from the same facts dict, forking only at render time |
| PG8 | Costs are visible and arguable, and bounded | Per-label token and USD cost in every run summary and usage_summary.json; total run spend cannot exceed PIPELINE_COST_CAP_USD |
| PG9 | Re-runs are cheap and diffable | Documents reused, research reused within 24 h, prior runs archived not clobbered |
| PG10 | The record outlives the page | .facts.json retains everything the rendered document drops |

### 4.2 Non-goals

| # | Non-goal | Rationale |
| --- | --- | --- |
| NG1 | Making the investment decision | The product produces evidence and scores; a human underwrites |
| NG2 | Solving CAPTCHAs | Hard ethical and ToS boundary, stated in three modules. A human solves every one |
| NG3 | Becoming a general-purpose Indian RERA tool | Maharashtra only. Other states have different portals, schemas and land systems |
| NG4 | Real-time monitoring | Batch, on-demand, human-triggered. Change detection is run-to-run, not continuous |
| NG5 | Replacing legal title diligence | The land-record check is corroborative. A Title Report is a lawyer’s product |
| NG6 | A hosted multi-tenant service | Single-operator, local filesystem, Windows-bound PDF conversion |
| NG7 | Reconciling genuinely contradictory sources | Two known contradictions are deliberately preserved. Picking a side would present a guess as a fact |
| NG8 | Automating the CTS→village resolution | Marathi office and village labels do not map 1:1 to RERA’s English text. Picking the wrong village would misattribute an entire legal land record |

## 5. Success metrics

### 5.1 Primary metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Time to pack | Command issued → Internal PDF on disk | < 30 min excluding human CAPTCHA wait |
| Human touches per run | CAPTCHA solves + interactive picks | 1 (no GST) / 1 + 1 + N (with GST, N = GSTINs) |
| Citation coverage, External | Factual claims carrying a supporting [N] marker | 100 % (was ~30 % pre-reshape, ~83 % mid-reshape) |
| Gate pass rate | Runs reaching PDF without a compliance block | > 95 %, with every block genuinely justified |
| Category completeness | Categories fetched / 9 | 9/9 with a session; 2/9 is a valid degraded outcome |
| Cost per pack | usage_summary.json total cost_usd | Tracked per run; per-label attribution is mandatory; total spend across deep research and Charter generation combined is hard-capped at PIPELINE_COST_CAP_USD ($6.00) |

### 5.2 Quality metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Clean-check leakage | Absence statements surviving into a rendered document | 0 |
| Cited absences | [N] markers attached to a nothing | 0 (hard-gated) |
| Orphan sources | Sources listed but never cited | 0 |
| Mis-citations | A marker that does not support its clause | 0 tolerated; a missing marker is preferred to a wrong one |
| Duplicate reporting | The same fact or absence appearing in two places | 0 |
| Findings lost to tooling failure | Findings deleted by a failed research call | 0 — architecturally guaranteed |
| Guard-symbol drift | Symbols named in guardrails.md that no longer exist | 0 (test-enforced) |

### 5.3 Leading indicators of trouble

| Indicator | What it means |
| --- | --- |
| --verify reports a confirmed endpoint failing | MahaRERA changed something load-bearing |
| Rising verification_error gap count | Anthropic API instability, or an expiring key |
| roster_conflicts appearing frequently | Registry mirrors drifting apart — a feature signal, not a bug |
| truncated: true on portfolios | PROMOTER_PROJECT_LIMIT (25) is biting; the score may understate |
| Compliance blocks clustering on one rule | That rule’s deterministic pass is under-implemented |

## 6. Users and personas

+==========================================================================+
|  PERSONA 1 -- THE ANALYST  (primary user, ~90% of runs)                  |
+==========================================================================+
|  Goal        Produce a diligence pack for a named project, today.        |
|  Context     Windows laptop, Word installed, at the keyboard.            |
|  Inputs      A registration number, sometimes only a project name,       |
|              sometimes a PAN from the promoter's own document set.       |
|  Behaviour   Runs `python main.py <REG>`, solves one CAPTCHA, walks      |
|              away, comes back to a PDF pair.                             |
|  Needs       Speed. A clear run summary. To know what FAILED and how to  |
|              retry just that piece.                                      |
|  Pain if     A partial failure kills the whole run and wastes the        |
|  unserved    CAPTCHA solve.                                              |
+==========================================================================+
|  PERSONA 2 -- THE UNDERWRITER / IC MEMBER  (document consumer)           |
+==========================================================================+
|  Goal        Decide. Quickly, and defensibly.                            |
|  Context     Reads the Internal PDF; may forward the External one.       |
|  Needs       Overview & Flags on page one. A Developer Score with its    |
|              workings shown. A numbered gap list they can hand back      |
|              as questions for the developer.                             |
|  Pain if     Two pages of "nothing was found" prose before the first     |
|  unserved    real finding. A score they cannot interrogate.              |
+==========================================================================+
|  PERSONA 3 -- THE COUNTERPARTY / CO-INVESTOR  (External doc reader)      |
+==========================================================================+
|  Goal        Understand what was assessed and on what basis.             |
|  Needs       Numbered citations they can actually check. Descriptive     |
|              source labels, not internal filenames.                      |
|  Must NEVER  A file path, module name, JSON key, raw exception string,   |
|  see         an internal tooling failure, or a bare CIN in prose.        |
+==========================================================================+
|  PERSONA 4 -- THE ENGINEER  (maintainer)                                 |
+==========================================================================+
|  Goal        Change one thing without breaking three.                    |
|  Needs       CLAUDE.md for flow, rules.md for content, guardrails.md     |
|              for guards. Symbols not line numbers. A free, no-API        |
|              render loop for verification.                               |
|  Pain if     A guard that looks redundant and is not. Stale docs that    |
|  unserved    describe a builder that was deleted.                        |
+==========================================================================+
|  PERSONA 5 -- THE ORCHESTRATOR  (LLM agent, for charter_report.py)       |
+==========================================================================+
|  Goal        Run the "Counterparty + Collateral" document, which needs   |
|              per-director web research an agent must spawn.              |
|  Needs       A clean prepare()/finish() seam that returns prompts and    |
|              accepts parsed replies.                                     |
+==========================================================================+

## 7. User journeys

### 7.1 Journey A — the standard run (Analyst, happy path)

ANALYST                    SYSTEM                          ARTEFACTS
   -------                    ------                          ---------

   python main.py
   P51800012345  ------------>
                              resolve via public search
                              (no login, no CAPTCHA)
                          <-- "[OK] Resolved to internal
                               project ID: 23600"

                              no cached session
                          <-- opens a VISIBLE browser
   solves the CAPTCHA -------> token minted, cached 90 min --> .guest_token_cache
                          <-- "[OK] Using session"

   [walks away]               archive previous run       ----> output/_history/...
                              fetch 9 categories (8 in
                                parallel)                ----> raw/*.json
                              download documents (8
                                workers, reuse prior)    ----> documents/*.pdf
                              download complaint orders  ----> complaint_orders/
                              build promoter portfolio   ----> promoter/portfolio.json
                              agentic deep research      ----> research/deep_research.json
                                (reuses confirmed sources
                                 if < 24 h old)
                              generate Company Charter   ----> company_charters/*
                                5-way parallel checks
                                editorial passes
                                render Internal, External
                                *** COMPLIANCE REVIEW ***
                                convert both to PDF
                              build summary PDF          ----> <REG>_summary.pdf
                              write usage log            ----> usage_summary.json

                          <-- Run summary:
                              auth source, per-category counts,
                              documents downloaded, promoter_profile,
                              market_research, gst_filing_intake,
                              company_charter, claude_api_usage by label

   [returns]                                             ====> THE PACK

### 7.2 Journey B — the run with GST (one extra decision, several extra solves)

ANALYST                          SYSTEM
   -------                          ------
   Finds the promoter's PAN in
   MahaRERA's own document set
   (RERA always includes a PAN
    card and never a GSTIN --
    which is why --pan is the
    flag you usually have)
          |
          v
   python main.py P518... --pan AANCP0234D
          |
          v
                                    ... stages 1-6 as above ...
                                    |
                                    v
                          STAGE 7 -- GST INTAKE
                          format-validate the PAN FIRST
                          (a typo must never cost a human
                           a CAPTCHA solve)
                                    |
   solve CAPTCHA #2 <--------------- search_gstins_by_pan
                                    -> every GSTIN under the PAN,
                                       across every state
                                    |
   solve CAPTCHA #3..N <------------ fetch_gstin_filing_table per GSTIN
                                    ONE solve then walks ALL financial
                                    years in the same session
                                    |
                                    v
                          parse GSTR-1 / GSTR-3B periods only
                          (CMP08, GSTR9/9C, GSTR1A deliberately NOT
                           parsed: no statutory due-date rule is
                           implemented, so scoring them would be a
                           guess, not a computation)
                                    |
                                    v
                          primary GSTIN = the one with the MOST periods
                          -> gst_filing_input.json
                                    |
                                    v
                          STAGE 9: run_gst_compliance_check reads it
                          -> statutory due dates -> delays
                          -> GST Compliance sub-metric (7.5% weight)
                          -> flags if late_pct or recent delays breach
                             _FLAG_THRESHOLDS

   IF ANYTHING FAILS: one unscored sub-metric. NEVER the run.

### 7.3 Journey C — the land-record path (human-in-the-loop, four steps)

WHY THIS IS MANUAL:
   Maha Bhulekh's office and village names are Marathi-only and do NOT
   map 1:1 to RERA's English district/taluka/village text. Confirmed live:
   one real project's OFFICE was "...,Andheri" while its own VILLAGE was
   "Aambivali" -- one office's jurisdiction covers several villages.
   Picking the wrong village would misattribute an entire legal land
   record to the wrong place. So the system NEVER guesses a label.

   STEP 0   python company_charter.py <REG>   (at least once, to have facts)
              |  run_cts_land_lookup auto-fetches office candidates once
              |  per reg_no, and re-emits the reminder gap on EVERY run
              |  until cts_lookup_input.json exists -- so this cannot go
              |  quiet and get forgotten after the first mention
              v
   STEP 1   python cts_resolve.py offices <REG>        [headless, no CAPTCHA]
              -> cts_office_candidates.json
              -> ANALYST PICKS the office
              v
   STEP 2   python cts_resolve.py villages <REG> "<office>"   [headless]
              -> cts_village_candidates.json
              -> ANALYST PICKS the village
              v
   STEP 3   python cts_resolve.py candidates <REG> "<office>" "<village>" <cts>
              -> cts_number_candidates.json                   [headless]
              -> ANALYST PICKS the exact CTS sub-division
              v
   STEP 4   python cts_resolve.py finalize <REG> "<office>" "<village>" <cts> <mobile>
              -> cts_lookup_input.json  {district, office, village,
                                         cts_number, mobile}
              v
   STEP 5   python main.py <REG>   (or company_charter.py <REG>)
              -> run_cts_land_lookup finds the input file
              -> opens a VISIBLE browser
              -> ANALYST SOLVES THE CAPTCHA
              -> Property Card scraped (+ OCR mar+eng, + screenshot)
              -> facts["cts_land_record_check"]
              -> *** CTS cross-checked against RERA's own
                     survey_cts_plot_numbers; a genuine mismatch becomes
                     facts["cts_mismatch_note"] and is promoted to an
                     IMMINENT flag ***

### 7.4 Journey D — pre-RERA intake and later attachment

A CIN or a CTS number often reaches the desk BEFORE a RERA number exists.

   TODAY                                        LATER
   -----                                        -----
   python promoter_intake.py <CIN> "<name>"
     -> MCA profile + IBBI + group companies
        + credit rating (needs the name)
     -> output/_pending/<CIN>/promoter_profile.json
        *** written with the EXACT facts.json keys ***
                    |
   python cts_intake.py <district> <office>     |
                       <village> <cts> <mobile> |
     -> output/_pending/<slug>/land_record.json |
        key: cts_land_record_check              |
                    |                            |
                    +----------------------------+
                                 |
                                 v
                    python attach_rera.py <case_id> <REG>
                      COPIES (never moves) into output/<REG>/
                      as *_carryover.json
                      "an explicit action, never auto-matched"
                                 |
                                 v
                    python main.py <REG>
                      reuses the promoter profile INSTEAD of re-running
                        live CIN checks -> the 5-way fan-out skips four
                        of its five branches
                      reuses the land record INSTEAD of opening a new
                        CAPTCHA browser
                      cross-checks CTS -> IMMINENT flag on mismatch

### 7.5 Journey E — recovery

SOMETHING FAILED             DO THIS                        COST
   ----------------             -------                        ----
   deep research failed         python deep_research.py <REG>  API only
   charter failed               python company_charter.py <REG> API only
   only the PDF is wrong        python finalize_report.py <REG> *** ZERO
                                                                 network,
                                                                 no browser,
                                                                 no CAPTCHA ***
   search cannot find a         python main.py <REG> --project-id N
   project that still exists      (the direct API can still return full
                                   data for a project the search box
                                   cannot find -- a site-side index gap)
   endpoint drift suspected     python main.py <REG> --verify
   session expired              python token_cache.py minutes-left
   rendering change to check    the free no-API _fill_template loop
   need to diff two runs        already done: output/_history/<REG>/<ts>/

## 8. Product scope — the feature map

+=========================================================================+
|                        RERA SCRAPPER -- FEATURE MAP                     |
+=========================================================================+

  F1  ACQUISITION                          F2  CORPORATE INTELLIGENCE
  +--------------------------------+       +--------------------------------+
  | F1.1 Project resolution        |       | F2.1 MCA profile, 3-way        |
  |      (reg-no or free text)     |       |      cross-checked chain       |
  | F1.2 Guest session management  |       | F2.2 Director roster merge     |
  |      (90-min cache)            |       |      + CONFLICT SURFACING      |
  | F1.3 9-category scrape         |       | F2.3 Group / affiliated cos    |
  | F1.4 Document download + reuse |       | F2.4 Credit rating (ICRA +     |
  | F1.5 Complaint-order download  |       |      Infomerics, side by side) |
  | F1.6 Run archiving + diffing   |       | F2.5 IBBI insolvency check     |
  | F1.7 Endpoint verification     |       | F2.6 CIN-only pre-RERA intake  |
  +--------------------------------+       +--------------------------------+

  F3  TRACK RECORD                         F4  COLLATERAL
  +--------------------------------+       +--------------------------------+
  | F3.1 Promoter portfolio        |       | F4.1 Land identification       |
  |      (all registered projects) |       | F4.2 CTS -> Property Card      |
  | F3.2 Cross-project complaint / |       |      (human-in-the-loop)       |
  |      appeal totals             |       | F4.3 CTS cross-check ->        |
  | F3.3 Delivered area + on-time  |       |      IMMINENT flag on mismatch |
  |      rate                      |       | F4.4 FSI metrics + mortgage    |
  | F3.4 5 km micro-market         |       |      / charge (a LIVE RIGHT    |
  |      influence (geocoded)      |       |      IS A FINDING)             |
  | F3.5 Lapsed / revoked flagging |       | F4.5 Document library + OCR    |
  +--------------------------------+       +--------------------------------+

  F5  COMPLIANCE                           F6  MARKET
  +--------------------------------+       +--------------------------------+
  | F5.1 GST intake (PAN -> all    |       | F6.1 Agentic macro-market      |
  |      GSTINs -> filing tables)  |       |      research                  |
  | F5.2 Statutory due dates       |       | F6.2 Micro-market / locality   |
  |      (monthly + QRMP, state-   |       | F6.3 Promoter external profile |
  |      specific)                 |       | F6.4 Per-claim verification    |
  | F5.3 Delay measurement +       |       | F6.5 Bounded gap retry with    |
  |      scoring                   |       |      DIFFERENT strategies      |
  | F5.4 MahaRERA judgments search |       | F6.6 Comparables + distances   |
  | F5.5 Appeal cross-referencing  |       | F6.7 Per-finding deep research |
  | F5.6 Review authenticity triage|       | F6.8 Source-trust registry     |
  +--------------------------------+       +--------------------------------+

  F7  SCORING                              F8  DOCUMENTS
  +--------------------------------+       +--------------------------------+
  | F7.1 Developer Score           |       | F8.1 Company Charter Internal  |
  |      3 buckets, 9 sub-metrics  |       | F8.2 Company Charter External  |
  |      NEVER renormalises        |       | F8.3 facts.json (full record)  |
  | F7.2 Imminent-flag hard cap    |       | F8.4 RERA summary PDF          |
  | F7.3 Documentation Confidence  |       | F8.5 Counterparty+Collateral   |
  |      8 criteria, RENORMALISES  |       |      report (standalone)       |
  | F7.4 Flag classification       |       | F8.6 Executive Briefing        |
  |      imminent/structural/      |       |      (8-page companion)        |
  |      monitor                   |       | F8.7 PDF conversion            |
  | F7.5 KPI cards                 |       +--------------------------------+
  +--------------------------------+

  F9  GOVERNANCE                           F10  OPERATIONS
  +--------------------------------+       +--------------------------------+
  | F9.1 rules.md as live config   |       | F10.1 CLI entry point          |
  | F9.2 Preflight gate            |       | F10.2 Streamlit UI (3 tabs)    |
  | F9.3 External quality gate     |       | F10.3 Per-label cost ledger    |
  |      (11 checks)               |       | F10.4 Run summary              |
  | F9.4 Blocking compliance       |       | F10.5 Offline PDF rebuild      |
  |      review + quote            |       | F10.6 Component retry commands |
  |      verification              |       | F10.7 Token cache CLI          |
  | F9.5 Deterministic fallbacks   |       +--------------------------------+
  | F9.6 Scrub / restore contract  |
  | F9.7 Never-fatal wrappers      |
  | F9.8 Guard-symbol test         |
  +--------------------------------+

### 8.1 Feature priority

| Priority | Features | Rationale |
| --- | --- | --- |
| P0 — the product does not exist without these | F1.1–F1.4, F8.1–F8.3, F8.7, F9.1–F9.4, F9.7 | Acquisition, the Charter pair, and the gates that make it defensible |
| P1 — core value | F2., F3., F6.1–F6.5, F7.*, F9.5–F9.6, F10.1, F10.3–F10.4 | The intelligence and the scores |
| P2 — high value, opt-in | F4.2–F4.3, F5.1–F5.3, F6.7–F6.8, F1.6, F10.5–F10.7 | Each costs a human solve or is a refinement |
| P3 — adjacent deliverables | F8.4–F8.6, F10.2, F5.6 | Separate documents and the UI |

## 9. Functional requirements

Requirements are numbered FR-<area>-<n>. MUST / SHOULD / MAY carry RFC-2119 force.

### 9.1 Acquisition (FR-ACQ)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-ACQ-01 | The system MUST accept either a MahaRERA registration number matching ^P\d{11}$ or a free-text project name | P0 |
| FR-ACQ-02 | On multiple name matches the system MUST present the candidates and let the operator pick; with no interactive terminal it MUST exit code 2 with instructions rather than guess | P0 |
| FR-ACQ-03 | Project-id resolution MUST NOT require a login or a CAPTCHA, and MUST NOT click the “View Details” link (which fires a JS confirm and lands on the gated page) | P0 |
| FR-ACQ-04 | The system MUST accept --project-id N to bypass search entirely, for projects the portal’s own search index cannot find but whose API record still exists | P1 |
| FR-ACQ-05 | The system MUST obtain a guest session by opening a visible browser for a human to solve the CAPTCHA, and MUST NOT attempt to read or solve the CAPTCHA image | P0 |
| FR-ACQ-06 | The system MUST cache a valid session on disk and reuse it for 90 minutes, against a real token lifetime of roughly 100 minutes | P0 |
| FR-ACQ-07 | The system MUST accept --token (manually captured) and --no-auto-auth (skip the browser), and MUST complete the run in all four auth states: explicit, cached, fresh_browser, none | P0 |
| FR-ACQ-08 | The system MUST fetch all nine categories, projects first and alone (it carries the userProfileId that past_experiences requires), the remaining eight in parallel | P0 |
| FR-ACQ-09 | The system MUST normalise MahaRERA’s response envelopes and MUST treat a 200 response containing only bookkeeping keys as empty, not as data | P0 |
| FR-ACQ-10 | On 401/403 for gated categories despite holding a session, the system MUST invalidate the cache, re-acquire a session, and re-fetch only the failed subset — exactly once | P0 |
| FR-ACQ-11 | The system MUST write one raw JSON file per category, including a {"_error":…} sentinel on failure, so raw/ always has nine files | P0 |
| FR-ACQ-12 | The system MUST download project documents by POST to the DMS service with the bearer token, falling back to direct-URL scanning for shapes that do not match | P0 |
| FR-ACQ-13 | The system MUST NOT trust the DMS Content-Type header, and MUST verify that a purported JSON body actually parses before treating it as JSON | P0 |
| FR-ACQ-14 | The system MUST de-duplicate filenames by appending (2), (3) before the extension, because two genuinely different documents can share a filename | P0 |
| FR-ACQ-15 | The system MUST reuse documents from the previous run, matched by (document_id, source_filename) for DMS downloads and by original_url for direct URLs, and record status: "reused" | P1 |
| FR-ACQ-16 | The system MUST download complaint-order PDFs, and this MUST NOT be fatal | P1 |
| FR-ACQ-17 | The system MUST archive the previous run by moving it to output/_history/<reg>/<timestamp>/, resolving same-second collisions with a numeric suffix | P1 |
| FR-ACQ-18 | The system MUST read prior research before archiving and prior manifests after archiving | P1 |
| FR-ACQ-19 | The system MUST provide --verify mode that probes every endpoint and prints its configured trust level (confirmed/observed) alongside the empirical outcome | P2 |

### 9.2 Corporate intelligence (FR-CORP)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-CORP-01 | The system MUST extract a CIN or LLPIN from the RERA record and label it correctly | P1 |
| FR-CORP-02 | The system MUST query three independent MCA mirrors (ZaubaCorp, Tofler, InstaFinancials) for the company profile | P1 |
| FR-CORP-03 | When director rosters agree, the system MUST merge them silently | P1 |
| FR-CORP-04 | When director rosters disagree, the system MUST surface both as roster_conflicts, promote them into facts["gaps"], and render them in both document variants. It MUST NOT silently pick one | P0 |
| FR-CORP-05 | The system MUST detect a paywalled mirror response rather than treating it as data | P1 |
| FR-CORP-06 | The system MUST query both ICRA and Infomerics for credit ratings and present them side by side | P1 |
| FR-CORP-07 | The system MUST check IBBI for insolvency proceedings and classify the hit | P1 |
| FR-CORP-08 | The system MUST source group/affiliated companies from ZaubaCorp only, and MUST corroborate them against InstaFinancials directorship counts rather than treating them as authoritative | P1 |
| FR-CORP-09 | The system MUST run these five checks in parallel (credit rating, IBBI, company profile, group companies, judgments search) | P1 |
| FR-CORP-10 | Each of these checks MUST be individually never-fatal | P0 |
| FR-CORP-11 | The system MUST support a CIN-only pre-RERA intake writing output/_pending/<CIN>/promoter_profile.json with the exact facts.json keys, so a later merge is a plain dict update | P2 |
| FR-CORP-12 | When a promoter carryover is attached, the system MUST skip the four live corporate checks it replaces | P2 |

### 9.3 Track record (FR-TRK)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-TRK-01 | The system MUST discover every project registered under the promoter’s name via MahaRERA’s Promoters search tab | P1 |
| FR-TRK-02 | Fan-out MUST be capped at PROMOTER_PROJECT_LIMIT = 25, and truncation MUST NEVER be silent — a truncated field and an extra limitation entry are required | P1 |
| FR-TRK-03 | The system MUST aggregate complaints, appeals, delivered area and on-time completion rate across the portfolio | P1 |
| FR-TRK-04 | On-time classification MUST compare actual against original proposed completion date, and MUST count an unparseable pair into neither bucket | P1 |
| FR-TRK-05 | The system MUST geocode project locations via OSM Nominatim at no more than ~1 request/second, with a per-run cache | P1 |
| FR-TRK-06 | A project whose geocode fails MUST be dropped from the 5 km sum and MUST NOT be treated as “0 km away” | P0 |
| FR-TRK-07 | The subject project MUST be excluded from area totals by the entry’s own registration number or exact name — never by the fetch registration number, which destroyed real data for single-project SPVs | P1 |
| FR-TRK-08 | The system MUST flag lapsed, revoked or cancelled projects | P1 |
| FR-TRK-09 | The portfolio MUST always emit its standing list of seven limitations | P1 |
| FR-TRK-10 | Portfolio build failure MUST be never-fatal | P0 |

### 9.4 Collateral and land (FR-LAND)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-LAND-01 | The system MUST extract land identification (survey/CTS, village, taluka/district, pincode, gross/affected/net area), each with its source | P0 |
| FR-LAND-02 | The system MUST support a Maha Bhulekh Property Card lookup, opt-in and never auto-run | P2 |
| FR-LAND-03 | The system MUST NOT fuzzy-match Marathi office or village labels against RERA’s English text; the operator MUST pick from the site’s own option list | P0 |
| FR-LAND-04 | The system MUST provide a four-step human-in-the-loop resolution chain (offices → villages → candidates → finalize), of which only the final fetch requires a CAPTCHA | P2 |
| FR-LAND-05 | The system MUST re-emit the land-record reminder gap on every run until cts_lookup_input.json exists, so it cannot be forgotten after the first mention | P2 |
| FR-LAND-06 | The system MUST cross-check a retrieved CTS number against RERA’s own survey_cts_plot_numbers, and MUST raise an IMMINENT flag on a genuine mismatch | P1 |
| FR-LAND-07 | A composite key of district + village + CTS number MUST be used for pending land records, because a bare CTS number is not globally unique | P2 |
| FR-LAND-08 | The system MUST merge mortgage_area and mortgage_lender into a single “Mortgage / charge on the land” field, preserving the finding that development agreements permit a mortgage even where none has been taken — a live right is a finding | P1 |
| FR-LAND-09 | The system MUST extract text from downloaded documents, falling back to OCR, and MUST degrade to an [OCR unavailable] marker rather than failing when Tesseract is absent | P1 |

### 9.5 Compliance and litigation (FR-COMP)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-COMP-01 | GST intake MUST be opt-in via mutually exclusive --gstin / --pan | P2 |
| FR-COMP-02 | The system MUST format-validate the identifier before opening a browser, because a typo must never cost a human a CAPTCHA solve | P2 |
| FR-COMP-03 | The system MUST enumerate every GSTIN registered under the PAN, across every state | P2 |
| FR-COMP-04 | One CAPTCHA solve per GSTIN MUST cover every financial year for that GSTIN | P2 |
| FR-COMP-05 | The system MUST parse only GSTR-1 and GSTR-3B into scoreable records. CMP08, GSTR9/9C and GSTR1A MUST NOT be scored, because no statutory due-date rule is implemented for them and scoring them would be a guess | P2 |
| FR-COMP-06 | The primary GSTIN MUST be the one with the most filing periods; the others’ raw data MUST be retained, not discarded | P2 |
| FR-COMP-07 | The system MUST NOT write an empty records: [] file, because the file’s existence signals “GST data was supplied” | P2 |
| FR-COMP-08 | Due dates MUST be computed per period (not per GSTIN), detecting monthly vs QRMP frequency from the period span, because a taxpayer can switch schemes at any quarter boundary | P2 |
| FR-COMP-09 | QRMP GSTR-3B due day MUST be derived from the GSTIN’s own state code (22nd for Category X, 24th for Category Y) | P2 |
| FR-COMP-10 | A period whose frequency cannot be resolved MUST be counted as unresolvable_frequency and excluded from every other count, never assigned a guessed due date | P2 |
| FR-COMP-11 | A period not yet due MUST be excluded from all counts — that is not a gap, it is simply not due yet | P2 |
| FR-COMP-12 | GST failure MUST cost exactly one unscored sub-metric, never the run | P0 |
| FR-COMP-13 | The system MUST search MahaRERA’s orders/judgments and cross-reference the results against the project’s appeals, saving the judgment PDFs | P1 |
| FR-COMP-14 | The system SHOULD triage the authenticity of any operator-supplied reviews.json (rating polarisation, bursts, near-duplicates, one-hit-wonder reviewers, claim cross-referencing) | P3 |

### 9.6 Market research (FR-RES)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-RES-01 | The system MUST produce three research blocks: macro_market, micro_market, promoter_external | P1 |
| FR-RES-02 | Every claim MUST carry an inline source marker resolving to a sources entry with a URL | P1 |
| FR-RES-03 | Every cited source MUST be independently re-verified by a separate pass | P1 |
| FR-RES-04 | A source whose verification could not run (missing key, network, rate limit) MUST be kept, with an honest gap appended stating it was not re-verified this pass | P1 |
| FR-RES-05 | A source that is unsupported or stale MUST be dropped into gaps with the reason | P1 |
| FR-RES-06 | Unresolved gaps MUST get bounded retries (max 2), each with a different strategy, and retry results MUST themselves be re-verified before merging | P1 |
| FR-RES-07 | A gap that survives retry MUST be reported as such, and MUST NOT be fabricated away to shorten the list | P0 |
| FR-RES-08 | Research MUST be reusable within a 24-hour window: confirmed sources carried forward untouched, only open gaps re-attempted | P1 |
| FR-RES-09 | Every finding that survives MUST earn a dedicated follow-up research pass establishing what it is, who is involved, when it arose, whether it is still live, and what it means for this project — capped at 8 calls | P1 |
| FR-RES-10 | A failed per-finding research call MUST keep the original finding text. No finding may ever be deleted by a research failure | P0 |
| FR-RES-11 | The system MUST maintain a cross-run source-trust registry, tallying open-web domains and auto-promoting at the 5th distinct project, with promotion notes appearing in the Internal document only | P2 |
| FR-RES-12 | Deep research failure MUST be never-fatal | P0 |
| FR-RES-13 | Source re-verification and gap retry MUST NOT cost one API call per source or per gap; a block or retry round MUST be checked in as few shared-budget calls as the chunking bound allows, so cost stops scaling with how many claims a project’s research turns up | P1 |

### 9.7 Scoring (FR-SCORE)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-SCORE-01 | The system MUST compute a Developer Score across three buckets — Operational Strength (50), Financial Strength (20), Governance Strength (30) — and nine sub-metrics | P1 |
| FR-SCORE-02 | An unscored sub-metric’s weight MUST NOT be redistributed or removed from the denominator. A promoter with less publicly-verifiable data must structurally score lower | P0 |
| FR-SCORE-03 | If any imminent flag exists, a grade of AAA or AA MUST be capped to A. It MUST NOT soften an already-lower grade | P1 |
| FR-SCORE-04 | The system MUST compute a Documentation Confidence Score over eight criteria, renormalising when a criterion is N/A — the opposite policy to the Developer Score, and deliberate | P1 |
| FR-SCORE-05 | Both score tables MUST render fully intact however many N/A rows they contain; they are scoring methodology, not fact tables, and are exempt from empty-row removal | P1 |
| FR-SCORE-06 | The External variant MUST NOT render the Weight column in either score table (hard-gated) | P1 |
| FR-SCORE-07 | GST scoring MUST use breakpoints shared with flag classification, so a flagged project cannot silently score AAA | P1 |
| FR-SCORE-08 | Two distinct unscored GST outcomes MUST be distinguished: “no input supplied” (a pending-input gap) versus “input supplied but no scoreable period” | P2 |
| FR-SCORE-09 | The system MUST classify flags as imminent, structural or monitor, assigning each gap a stable 1-based number | P1 |
| FR-SCORE-10 | facts["developer_score"] MUST be treated as an output of a prior run, never a valid input. Every consumer MUST recompute | P1 |
| FR-SCORE-11 | The system MUST render four KPI cards: Completion Slippage, Units Sold, Litigation Load, Land Title — each coloured by its own real severity | P1 |

### 9.8 Documents (FR-DOC)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-DOC-01 | The system MUST produce a Company Charter in exactly two variants, Internal and External, from one facts dictionary, forking only at render time | P0 |
| FR-DOC-02 | Internal MUST render first, on the real facts dict, and MUST compute the scores that get persisted. External MUST render from a deep copy | P0 |
| FR-DOC-03 | The document MUST have exactly ten locked top-level sections in a fixed sequence. Content may be reshaped inside the flow; sections MUST NOT be reordered or renamed | P0 |
| FR-DOC-04 | The template .docx MUST be filled in place, preserving every style, colour and table already baked into it | P0 |
| FR-DOC-05 | The final deliverable MUST be PDF. The .docx remains on disk as the conversion input, and as the only output if conversion fails | P0 |
| FR-DOC-06 | Any script invoking _fill_template directly MUST call the PDF conversion itself; only run_company_charter does it automatically | P0 |
| FR-DOC-07 | Charter files MUST only ever be saved to output/company_charters/ | P0 |
| FR-DOC-08 | The system MUST persist a .facts.json containing the complete, unscrubbed record | P0 |
| FR-DOC-09 | The system MUST produce a RERA project summary PDF, which is a different document from the Charter | P1 |
| FR-DOC-10 | The summary PDF MUST carry a data-reliability note listing every category using a non-confirmed endpoint | P1 |
| FR-DOC-11 | Body text MUST be justified; table cells MUST be centred only for short values, with narrative prose left-aligned | P1 |
| FR-DOC-12 | Table rows MUST NOT split across a page break, and a continued table MUST repeat its header row | P1 |
| FR-DOC-13 | Long URLs MUST NOT appear in narrow table columns; a cell carries a short label or an [N] marker, and the full URL lives once in Sources | P1 |
| FR-DOC-14 | The Internal document MUST carry a version log with elapsed end-to-end run time, total API cost and call count | P2 |
| FR-DOC-15 | The system SHOULD support a standalone “Counterparty + Collateral” report with its own independent quality gate | P3 |
| FR-DOC-16 | The system MAY produce an 8-page Executive Briefing that narrates only what the Charter already established, performing no new interpretation | P3 |

### 9.9 Operations (FR-OPS)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-OPS-01 | The system MUST print a run summary covering auth source, per-category counts, documents, promoter profile, market research, GST intake, Charter status and API usage | P0 |
| FR-OPS-02 | The system MUST record token and USD cost per label, so each stage’s cost is separately visible and arguable | P1 |
| FR-OPS-03 | Usage tracking MUST be reset at the start of each run, because the Streamlit process is long-lived | P1 |
| FR-OPS-04 | The system MUST support rebuilding the summary PDF from disk with zero network calls, no browser and no CAPTCHA | P2 |
| FR-OPS-05 | Every optional stage MUST be individually retryable from the command line | P1 |
| FR-OPS-06 | The system MUST offer a Streamlit UI wrapping the same functions, with no duplicated logic | P3 |
| FR-OPS-07 | The token cache MUST expose a CLI with shell-friendly exit codes (0 success, 1 stale/absent, 2 bad usage) | P2 |
| FR-OPS-08 | Cost figures for an unknown model MUST read 0.0 rather than a silently wrong number | P1 |
| FR-OPS-09 | The system MUST enforce a hard ceiling (PIPELINE_COST_CAP_USD) on total spend for one project run, deep research and Charter generation combined. A call that would start after the run’s spend is at or over the ceiling MUST be refused (CostCapExceeded, never retried); a call already in flight when the ceiling is crossed MUST be allowed to finish | P1 |
| FR-OPS-10 | Prompt-cache write and read tokens MUST be priced and reported separately from plain input tokens, never folded into or ignored against the plain input rate | P2 |

## 10. Content and editorial requirements

These are product requirements, not style preferences. They are the reason the documents are usable, and they are enforced in code. The authoritative statement is rules.md; this section states them as requirements with their enforcement points.

### 10.1 The governing principle

+====================================================================+
   |                                                                    |
   |     REPORT WHAT WAS FOUND.  NEVER PAD WHAT WAS NOT.                |
   |                                                                    |
   |     "We checked and it is clear"     ->  DELETED                   |
   |     "We looked and could not         ->  KEPT IN FULL, as a        |
   |      establish this"                     numbered gap              |
   |                                                                    |
   |     These are different risks. The document must not blur them.    |
   |                                                                    |
   +====================================================================+

### 10.2 Editorial requirements (FR-ED)

| ID | Requirement | Enforcement |
| --- | --- | --- |
| FR-ED-01 | A clean check produces no sentence. No sentence, no citation marker, no list of what was searched, no named sources. Delete the line | Prompt + _scrub_clean_checks + _is_cited_absence gate |
| FR-ED-02 | Never attach a citation marker to an absence. Three carve-outs only: an entire empty section, an absence that is the stated basis of a score, and a gap | Hard gate check #4 |
| FR-ED-03 | An empty section keeps its heading and one bare line — “Nothing found.” No sources, no scope, no explanation, no marker | _remove_empty_section_headings preserves the heading |
| FR-ED-04 | Findings first. Never open on a negative when the passage goes on to give real content. Applies to table cells exactly as to bullets | Prompt + review |
| FR-ED-05 | Absence as evidence survives only where it is the stated basis of a number the reader would otherwise take on trust | _is_carved_out patterns |
| FR-ED-06 | A gap is not an absence. Gaps & Sources keeps every item with its full explanation, including permanent ones. Never compressed under the clean-check rule | _is_cited_absence returns False for Gap N. |
| FR-ED-07 | Deep research on every finding. Anything surviving as a finding earns a dedicated follow-up pass, not a one-line mention | run_finding_research |
| FR-ED-08 | A live right is a finding. A contractual permission, option, charge or entitlement counts as found even if never exercised, because it remains exercisable | _merged_mortgage_value |
| FR-ED-09 | Ruled-out items survive, in the right section. Something discovered and dismissed is a finding, not an absence. Age alone never rules an item out | _relocate_merge_orders |
| FR-ED-10 | Say it once. A fact, and an absence, appears in exactly one place. A Summary line is a verdict plus a pointer, never a restatement | _point_rera_landowner_at_identity_table + review |
| FR-ED-11 | Flags summarise, Gaps explain. A flag is a one-sentence headline ending in (Gap N); the full explanation lives once, under Gaps & Sources, numbered to match | _flag_headline + _classify_flags gap numbering |
| FR-ED-12 | Internal keeps process failures, External does not. Never put a file path, module name, function or parameter name, JSON key, or raw exception string into either document; least of all External | _sanitize_process_text + _externalize_prose |
| FR-ED-13 | Deep-dive vs nothing-found. A section with real findings gets expanded properly; a genuinely empty one collapses to the heading plus “Nothing found.” Never padded, never supported with sources or search scope | Prompt + review |
| FR-ED-14 | No jargon. Every initialism (CIRP, NCLT, IBC, DSRA, IGR, KMP, ROC, MCA, IOD, IOA, CHS, NCD, SRO, SPOC, IBBI, FSI, DCPR, MHADA, MRTP, CC/OC…) MUST be expanded or plain-languaged once on first use per section, keeping the term itself. A plain-language pass, not a dumbing-down pass — precision on legal and registry facts must not be lost | _expand_jargon_first_use |
| FR-ED-15 | Gloss raw status strings. A verbatim registry value (e.g. IBBI’s “ASSIGNMENT NOT APPROVED YET”) is quoted as-is and translated in the same sentence. Never present an opaque database string as a finding | Prompt + review |
| FR-ED-16 | Bullets stay the default format. Consolidate fragmented bullets into one well-formed bullet. Sentence casing, proper entity capitalisation, complete sentences | _consolidate_bullet_clauses, _fix_bullet_capitalization |
| FR-ED-17 | CIN/DIN placement. Never inline in prose, anywhere, except the three identity tables (Corporate/Promoter Identity, Current Directors & KMP, Company Registration Profile) | _strip_inline_cin_din |
| FR-ED-18 | Empty table/row removal. Drop a whole table if every row is empty; drop a row only if every column is empty. Except the two score tables | _remove_gap_rows, _remove_fully_empty_rows |

### 10.3 External-only requirements (FR-EXT)

| ID | Requirement | Enforcement |
| --- | --- | --- |
| FR-EXT-01 | Numbered citations. Every inline factual claim resolves to a [N] marker: one marker per distinct claim, not one glued to the end of a multi-sentence passage | _register_citation, _insert_marker_at_clause_end |
| FR-EXT-02 | Marker placement. A marker sits at the end of the clause it supports, not the end of the paragraph. [1][2][4] parked after the final full stop is the failure this rule exists to prevent. A marker never lands mid-word | _insert_marker_at_clause_end |
| FR-EXT-03 | Scope is total. Executive Summary bullets, flag headlines, table cells, appendix prose and score-table notes are all in scope. A section shipping with no markers at all is a defect, not a stylistic choice | Advisory judge + review |
| FR-EXT-04 | The marker must actually support the claim. Citing the MahaRERA complaints record for a sentence beginning “independent web research found…” is a mis-citation even though both are real sources. A missing marker is a lesser failure than a wrong one | _clause_topic_citation returns None rather than borrowing an adjacent source |
| FR-EXT-05 | Descriptive source labels. Issuer, what the document is, and its date. Never a raw internal filename, never a bare category label a reader cannot check | _external_source_label, _generic_one_label |
| FR-EXT-06 | No em dash, no hyphen-pair dash anywhere in an External paragraph | Hard gate checks #1 and #2 |
| FR-EXT-07 | Only gaps that also earned an Imminent or Structural flag appear in External, colour-coded by severity and numbered to match | _external_gaps |
| FR-EXT-08 | The External Sources list is built only from tokens actually cited, in first-use order, so an uncited source can never appear | _citation_registry order |
| FR-EXT-09 | Numbered Sources entries MUST retain balanced parentheses and their bullet numbering | Hard gate checks #7 and #8 |
| FR-EXT-10 | The Document Library table and the Weight columns MUST NOT appear in External | Hard gate checks #9 and #10; t[8] dropped |

### 10.4 The consequence rule (a constraint on the rules themselves)

Sections B and C of rules.md are injected VERBATIM into
   External-facing API calls.
                    |
                    v
   Prompt punctuation BLEEDS INTO model output.
                    |
                    v
   _verify_external_document_quality HARD-FAILS an External save
   containing an em dash or a hyphen-pair dash.
                    |
                    v
   *** THEREFORE Sections B and C MUST THEMSELVES contain no em dash
       and no " -- ". Use commas, colons or a single spaced hyphen. ***
                    |
                    v
   _preflight_rules checks exactly this, before a paragraph is written.

   Section A is never sent, and may use them freely.

   This is checked whenever B or C is edited. It is the clearest example
   in the product of a rule whose FORM is constrained by its DELIVERY
   MECHANISM.

## 11. Deliverable specifications

### 11.1 Company Charter — Internal

| Attribute | Specification |
| --- | --- |
| Filename | Company_Charter_<ProjectName>_<REG_NO>_Internal.pdf (.docx retained) |
| Location | output/company_charters/ — and nowhere else |
| Classification | Internal — Integrow Asset Management |
| Audience | Underwriting team |
| Citation style | Self-descriptive inline (label) |
| Sources list | Full bibliographic, with [published: …, accessed: …] and internal filenames |
| Contains | Process failures · Document Library table · Weight columns in both score tables · Source Trust Registry Updates · version log (elapsed / cost / call count) · all gaps · “(Code-Computed)” heading suffixes |
| Section order | The ten locked sections (§11.3) |
| Gate | Preflight + blocking compliance review |

### 11.2 Company Charter — External

| Attribute | Specification |
| --- | --- |
| Filename | Company_Charter_<ProjectName>_<REG_NO>_External.pdf |
| Classification | Strictly Private and Confidential |
| Audience | Counterparty / co-investor |
| Citation style | Numbered [N], one per distinct claim, at clause end |
| Sources list | Descriptive citations only, built from tokens actually cited, in first-use order |
| Excludes | Every process failure · file paths, module names, JSON keys, exception strings · the Document Library table · Weight columns · Source Trust Registry Updates · the version log · gaps that did not earn an Imminent or Structural flag · “(Code-Computed)” suffixes · 8 named internal-only paragraphs |
| Forbidden characters | Em dash, hyphen-pair dash — hard-gated |
| Gate | Preflight + 11-check mechanical gate + blocking compliance review |

### 11.3 The ten locked sections

1.  (title block)
    2.  Overview & Flags                  <-- the reader's first page:
                                              deal snapshot, headline
                                              scorecard, imminent /
                                              structural / monitor lists
    3.  Executive Summary                 <-- + 4 KPI cards
    4.  Counterparty
    5.  The Asset                         <-- H2: FSI (Floor Space Index)
    6.  Compliance & Legal Detail         <-- H2: Complaint Order Outcomes,
                                              Appeal-Level Judgments
    7.  Market & Area Intelligence
    8.  RERA Core Data
    9.  Diligence Appendix                <-- H2: Document Library Contents,
                                              Credit Rating Check, IBBI
                                              Insolvency Check, Company
                                              Registration Profile, Group /
                                              Affiliated Companies, Developer
                                              Score, Documentation Authenticity
                                              & Confidence Summary
   10.  Gaps & Sources                    <-- H2: Sources

   PLUS two CONDITIONAL appends that render only when their check ran:
        Land Record Check -- Maha Bhulekh Property Card
        Review Authenticity Triage (Code-Computed Heuristics)

   *** SECTION ORDER IS LOCKED. Reshape content inside the flow;
       never reorder or rename a section. ***

### 11.4 .facts.json — the record

| Attribute | Specification |
| --- | --- |
| Filename | Company_Charter_<ProjectName>_<REG_NO>.facts.json |
| Classification | Internal, unscrubbed. Never leaves the system. |
| Contents | 28 required model-authored keys + ~20 code-computed keys, with clean-check text and process-failure text restored |
| Purpose | The complete record; the input to charter_report.py, executive_briefing.py, finalize_report.py, cts_resolve.py; the basis of the free no-API render loop |
| Invariant | developer_score in this file is an output, never a valid input |

### 11.5 RERA project summary PDF

| Attribute | Specification |
| --- | --- |
| Filename | output/<REG_NO>/<REG_NO>_summary.pdf |
| Renderer | ReportLab (no native dependencies) |
| Sections | Cover (+ data-reliability note) → Project Details → Company Charter Highlights → Promoter Profile → Market Research → remaining categories |
| Rebuildable | Yes, offline, zero network calls |
| Note | A different document from the Charter. Do not confuse them. |

### 11.6 Supporting artefacts

| Artefact | Purpose |
| --- | --- |
| Company_Charter_<REG>_claude_md_review.json | The compliance review’s verdict, violations and unverifiable items |
| usage_summary.json | Per-label calls, turns, tokens and USD |
| output/usage_log.jsonl | Append-only, one rollup line per run, forever |
| documents_manifest.json | Every document with status, method, document_id, source_filename |
| complaint_orders_manifest.json | As above, plus complaint_id and complaint_registration_no so an outcome can be attributed back to a specific complaint |
| run_meta.json | reg-no, project id, auth source, promoter name, charter path, timestamp |
| promoter/portfolio.json | Portfolio totals, per-project rows, and the standing limitations list |
| research/deep_research.json | Three blocks, stamped _generated_at and _reused_prior |
| source_trust_registry.json | Committed to the repository — cross-run open-web trust tallies |

## 12. Non-functional requirements

### 12.1 Reliability (FR-NFR-REL)

| ID | Requirement |
| --- | --- |
| NFR-REL-01 | A failure in any optional stage MUST NOT prevent the run from completing |
| NFR-REL-02 | A failure in one category, document, or promoter-portfolio project MUST NOT affect any other |
| NFR-REL-03 | A refusal or gate failure MUST NOT leave a half-written .docx on disk |
| NFR-REL-04 | Corrupt cached state (token cache) MUST degrade to “absent”, never to an exception |
| NFR-REL-05 | Editorial passes MUST be idempotent — safe to run across two renders |
| NFR-REL-06 | Re-running the same project MUST NOT silently clobber the previous run |

### 12.2 Performance (NFR-PERF)

| ID | Requirement |
| --- | --- |
| NFR-PERF-01 | Category fetch MUST be parallelised (8 workers) |
| NFR-PERF-02 | Document download MUST be parallelised (8 workers) |
| NFR-PERF-03 | The five external corporate checks MUST run in parallel (5 workers) |
| NFR-PERF-04 | Documents already downloaded MUST be reused rather than re-fetched from MahaRERA’s slow DMS |
| NFR-PERF-05 | Confirmed research sources MUST be reused within 24 hours; only open gaps re-attempted |
| NFR-PERF-06 | Section B MUST be delivered as a cacheable system-prompt prefix block |
| NFR-PERF-07 | All human-attended browser work MUST be contiguous in the pipeline, so the operator is not called back after a long unattended stage |
| NFR-PERF-08 | Rendering MUST be verifiable with zero API calls from a saved facts.json |
| NFR-PERF-09 | Every Claude API call MUST mark its request cacheable (cache_control), so a system prompt reused across calls under the same label is billed at the cache-read rate on its second and later uses |
| NFR-PERF-10 | Verification and gap-retry fan-out MUST be batched — many claims or gaps checked per call, sharing one search budget — rather than issuing one independent call per claim or gap |

### 12.3 Usability (NFR-USE)

| ID | Requirement |
| --- | --- |
| NFR-USE-01 | Every console line MUST be prefixed [INFO], [OK], [WARN] or [ERROR] |
| NFR-USE-02 | A failed stage MUST print the exact command to retry just that stage |
| NFR-USE-03 | The CAPTCHA wait MUST print a progress line at least every 30 seconds |
| NFR-USE-04 | The run summary MUST show cost broken down by label, sorted by cost |
| NFR-USE-05 | Endpoint trust levels MUST be surfaced to the operator, and on the summary PDF cover |
| NFR-USE-06 | Truncation, capping or sampling MUST NEVER be silent |

### 12.4 Maintainability (NFR-MAINT)

| ID | Requirement |
| --- | --- |
| NFR-MAINT-01 | Guards MUST be documented by module.symbol, never by line number |
| NFR-MAINT-02 | A named guard symbol disappearing MUST fail the test suite |
| NFR-MAINT-03 | Content rules MUST live in one file that is both human-readable and machine-parsed |
| NFR-MAINT-04 | A completed spec MUST be marked historical, with its specific staleness enumerated |
| NFR-MAINT-05 | A module retained only as a shared library MUST say so, and say who imports what |
| NFR-MAINT-06 | Every guard that “looks redundant” MUST record why it exists |

### 12.5 Portability (NFR-PORT)

| ID | Requirement |
| --- | --- |
| NFR-PORT-01 | Everything except PDF conversion MUST run on Linux, macOS and Windows |
| NFR-PORT-02 | PDF conversion currently requires Windows + Word (docx2pdf); the .docx MUST remain as the fallback output |
| NFR-PORT-03 | Windows-only tests MUST be skippable so the suite runs on Linux/CI |
| NFR-PORT-04 | OCR language data MUST be bundled in-repo, not assumed installed |
| NFR-PORT-05 | The summary PDF renderer MUST avoid native dependencies, to keep a hosted-service path open |

### 12.6 Security and privacy (NFR-SEC)

| ID | Requirement |
| --- | --- |
| NFR-SEC-01 | API keys MUST be read from the environment and MUST NOT be written to disk or logged |
| NFR-SEC-02 | All run output MUST be gitignored |
| NFR-SEC-03 | The External document MUST NOT contain any internal tooling detail |
| NFR-SEC-04 | .facts.json MUST be treated as Internal-classification and never forwarded to a counterparty |
| NFR-SEC-05 | The system MUST NOT solve or read a CAPTCHA image |
| NFR-SEC-06 | Third-party rate limits and politeness policies MUST be honoured (Nominatim ~1 req/s with an identifying User-Agent) |
| NFR-SEC-07 | Any integration with a Terms-of-Service question MUST be opt-in, off by default, and carry an in-code caveat |

## 13. Governance, quality and compliance requirements

### 13.1 The gate chain (FR-GATE)

facts assembled
                                |
   +----------------------------v----------------------------+
   |  GATE 1  PREFLIGHT                                       |
   |  Runs BEFORE a paragraph is written.                     |
   |  rules.md present . markers intact . sections non-empty  |
   |  . B (and C when external) free of em dash and " -- "    |
   |  . Section A validated but NOT RETURNED                  |
   +----------------------------+----------------------------+
                                | pass
                     render Internal, then External
                                |
   +----------------------------v----------------------------+
   |  GATE 2  EXTERNAL QUALITY  (11 mechanical checks)        |
   |  Re-opens the SAVED file. Blocks the SAVE.               |
   |  The headline check: A CITATION MARKER ATTACHED TO AN    |
   |  ABSENCE -- the specific defect the whole editorial      |
   |  policy exists to prevent.                               |
   +----------------------------+----------------------------+
                                | pass
   +----------------------------v----------------------------+
   |  GATE 3  COMPLIANCE REVIEW   *** BLOCKS THE PDF ***      |
   |  Re-reads BOTH saved documents and audits them against   |
   |  rules.md via the model.                                 |
   |                                                          |
   |  STRICT BY DEFAULT. Two ways to fail:                    |
   |    (a) a VERIFIED violation                              |
   |    (b) a review that COULD NOT RUN AT ALL                |
   |        -- unverified is not the same as clean            |
   |                                                          |
   |  Safe to block on a model's judgement ONLY because every |
   |  violation is verified against the document text first.  |
   |  An invented quote is logged unverifiable and CANNOT     |
   |  stop a good document. Quotes under 12 chars are not     |
   |  trusted -- they match almost anything by coincidence.   |
   |                                                          |
   |  The model's role is reduced from "decide whether this   |
   |  complies" to "POINT AT the offending text", and the     |
   |  pointing is then checked mechanically.                  |
   +----------------------------+----------------------------+
                                | pass
                        convert both to PDF
                                |
                        *** THE DELIVERABLE ***

| ID | Requirement |
| --- | --- |
| FR-GATE-01 | Preflight MUST run before any content is written and MUST fail the run on a missing, renamed or empty rules section |
| FR-GATE-02 | Preflight MUST validate Section A without returning it, so it cannot become a route by which coding-time guidance reaches an API call |
| FR-GATE-03 | The External mechanical gate MUST re-open the saved file and run all eleven checks, walking body paragraphs and every table cell recursively |
| FR-GATE-04 | The compliance review MUST block the PDF by default |
| FR-GATE-05 | A review that could not run MUST count as a failure |
| FR-GATE-06 | Every reported violation MUST be verified against the document text before it may block; quotes under 12 normalised characters MUST NOT be trusted |
| FR-GATE-07 | Explicitly permitted patterns (“Nothing found.”, Gap N., score-note absences, identity-table identifiers, “N/A”) MUST be carved out |
| FR-GATE-08 | Section A MUST NEVER be transmitted to any API, and a test MUST assert this — asserting the marker is present before asserting it is absent |
| FR-GATE-09 | An override (CHARTER_ALLOW_UNCHECKED) MAY exist, and MUST be documented as a decision to ship an unchecked document, not a convenience |
| FR-GATE-10 | The cost of the review MUST be separately labelled so it is visible and arguable |

### 13.2 Degradation requirements (FR-DEG)

| ID | Requirement |
| --- | --- |
| FR-DEG-01 | Every model-backed judgement MUST keep its deterministic predecessor behind it |
| FR-DEG-02 | Fallback caches MUST be keyed such that a lookup miss is indistinguishable from “no model ran” |
| FR-DEG-03 | Malformed model replies MUST be discarded, not trusted: out-of-range ids, unrecognised verdict kinds and null matches are all dropped |
| FR-DEG-04 | A per-finding research failure MUST cost only its own finding |
| FR-DEG-05 | No finding may ever be deleted by any research outcome, including an empty or malformed reply |
| FR-DEG-06 | Fan-out MUST be bounded, and the bound MUST be documented |
| FR-DEG-07 | Per-finding research MUST NOT recompound — an already-enriched finding must be recognised by fingerprint and skipped |

### 13.3 Reversibility requirements (FR-REV)

| ID | Requirement |
| --- | --- |
| FR-REV-01 | Any pass that removes text from the page MUST stash the original and restore it before .facts.json is written |
| FR-REV-02 | Without this, every run would quietly hollow out the file the next run reads. This MUST NOT be allowed to happen |
| FR-REV-03 | A relocation is the deliberate exception and MUST NOT be reversed — nothing is lost and the corrected record is the better one |

## 14. Data requirements

### 14.1 The facts contract

| ID | Requirement |
| --- | --- |
| FR-DATA-01 | The facts schema MUST require, for every sourced field, both a value and a source — a sourced field cannot exist without its source |
| FR-DATA-02 | Sources MUST carry an enumerated topic from a fixed list of 13, driving both corroboration counting and automatic citation resolution |
| FR-DATA-03 | Code-computed fields (document library, portfolio, complaint outcomes, all check results, both scores) MUST be attached verbatim and MUST overwrite any model output for the same key |
| FR-DATA-04 | An unconfirmable optional structure (developer_track_record) MUST be omitted entirely rather than filled with nulls |
| FR-DATA-05 | Pre-RERA intake files MUST use the exact facts.json keys, so a later merge is a plain dict update and never a reshape |
| FR-DATA-06 | Ephemeral render-time keys MUST be stripped before persist |

### 14.2 Retention and lifecycle

| ID | Requirement |
| --- | --- |
| FR-DATA-07 | Prior runs MUST be archived, not overwritten |
| FR-DATA-08 | Prior Charters MUST be archived too, matched by registration-number suffix (the project-name segment can change when a RERA record is renamed) |
| FR-DATA-09 | Field-level change between runs (e.g. mortgage lender) MUST be detected and surfaced |
| FR-DATA-10 | The cost ledger MUST be append-only |
| FR-DATA-11 | The source-trust registry MUST accumulate across all projects and SHOULD be version-controlled so promotions are reviewable |
| FR-DATA-12 | [GAP] A retention policy for output/_history/ and PII-bearing gst_portal_raw/ MUST be defined. Not yet implemented — see §19 |

### 14.3 Data quality invariants

INVARIANT                                    ENFORCED BY
   ---------                                    -----------
   A failed geocode is DROPPED,                 promoter_portfolio
   never counted as "0 km away"

   An unresolvable GST frequency is             gst_compliance
   EXCLUDED, never given a guessed due date

   A period not yet due is EXCLUDED             gst_compliance
   from every count -- not a gap, just
   not due yet

   A verification that COULD NOT RUN keeps      deep_research._verify_block
   the source and adds an honest gap

   Two disagreeing registries BOTH surface      _merge_director_rosters

   Two known data contradictions are            rules.md Section A
   DELIBERATELY left unreconciled

   The subject project is excluded from its     promoter_portfolio
   own portfolio totals by the ENTRY's own
   reg-no, never by the fetch reg-no

   An empty GST records file is NEVER written   gst_intake
   -- the file's existence means "data supplied"

## 15. Constraints, assumptions and dependencies

### 15.1 Hard constraints

| ID | Constraint | Consequence |
| --- | --- | --- |
| C1 | 7 of 9 MahaRERA categories are CAPTCHA-gated | A human is required, or a token supplied |
| C2 | Maha Bhulekh admits no reusable session | Land records are opt-in and manual, four steps plus a solve |
| C3 | The GST portal needs one solve per PAN search and one per GSTIN | GST is opt-in, and sits beside the other browser work |
| C4 | docx2pdf is Windows-only | The deliverable requires Windows + Word |
| C5 | Marathi land-record labels do not map to RERA’s English text | Office/village must be human-picked; never fuzzy-matched |
| C6 | output/ is gitignored and holds the .docx template | The template must be backed up manually before structural change |
| C7 | Sections B and C are injected verbatim into prompts | They must themselves avoid the characters the gate forbids |
| C8 | The External document is generated entirely by code | Editing the rules alone cannot change External behaviour; it must be implemented in code |
| C9 | Sonnet 5 intro pricing expires 2026-08-31 | Cost figures under-report by a third after that date unless updated |
| C10 | No packaging manifest, no CI | The suite is run by hand; drift is invisible until someone runs it |

### 15.2 Assumptions

| ID | Assumption | Risk if wrong |
| --- | --- | --- |
| A1 | MahaRERA’s public record is materially complete and current | The whole product’s evidence base weakens |
| A2 | An operator is available to solve CAPTCHAs during a run | Full runs become impossible; only 2 of 9 categories fetchable |
| A3 | The MCA mirrors continue to publish freely | The 3-way cross-check degrades toward single-source |
| A4 | RERA document sets always include a PAN and never a GSTIN | --pan remains the usual flag; --gstin the exception |
| A5 | Word is installed on the run host | No PDF — the .docx fallback becomes the deliverable |
| A6 | Positional parsing of MahaRERA search cards remains valid | Candidate metadata degrades (but raw_text is always retained) |

### 15.3 Dependencies

| Dependency | Version | Used for | Criticality |
| --- | --- | --- | --- |
| playwright | ≥1.44 | All browser work | Critical |
| requests | ≥2.31 | All HTTP | Critical |
| anthropic | ≥0.40 | Every LLM call, via tool_runner | Critical |
| python-docx | ≥1.1 | Both Charter builders + Executive Briefing | Critical |
| docx2pdf | ≥0.1.8 | The deliverable | Critical (Windows) |
| reportlab | ≥4.0 | Summary PDF | High |
| pymupdf | ≥1.24 | Document text extraction | High |
| pytesseract + Pillow | ≥0.3 / ≥10.0 | OCR fallback | Medium |
| beautifulsoup4 | ≥4.12 | Registry and land-record scraping | High |
| streamlit | ≥1.32 | UI | Low |
| matplotlib | undeclared | Executive Briefing donut charts | Gap — see §19 |
| Tesseract binary + eng/mar data | — | OCR | Medium (bundled data) |
| Microsoft Word | — | COM automation for PDF | Critical (Windows) |

## 16. Out of scope

| Item | Rationale |
| --- | --- |
| States other than Maharashtra | Different portals, schemas, land systems, languages |
| Continuous monitoring / alerting | Batch, on-demand, human-triggered by design |
| Automated CAPTCHA solving | Hard ethical and ToS boundary |
| Legal title opinion | The land-record check is corroborative; a Title Report is a lawyer’s product |
| Financial modelling, valuation, IRR | Downstream of this product |
| Multi-tenant hosting, RBAC, audit login | Single-operator local tool |
| A REST/JSON API | No consumer requires one today |
| Automated identifier linking (CIN/CTS → reg-no) | Deliberately an explicit human action, never auto-matched |
| Reconciling the two known data contradictions | Deliberately preserved |
| Translating the Charter | English only |
| A database | The filesystem is the data store; .facts.json is the record |

## 17. Acceptance criteria — definition of done

### 17.1 For a single run

[ ] The correct builder was used:
       company_charter.py::_fill_template via run_company_charter
       (NOT charter_report.py, which is a different document for a
        different request; charter_document.py builds nothing at all)

   [ ] A REAL monitor-flag resolution pass was performed -- flags in
       Overview & Flags were actually re-checked against current facts,
       not carried over stale

   [ ] The compliance review stage RAN, or its failure was REPORTED
       rather than passed over silently

   [ ] Output exists only in output/company_charters/

   [ ] Both PDFs exist (or the conversion failure was reported)

   [ ] .facts.json was written AFTER restoration, so it holds the
       complete unscrubbed record

   [ ] The run summary shows per-label API cost

   [ ] Any script that hit _fill_template directly called
       _convert_docx_to_pdf itself

### 17.2 For the External document specifically

[ ] Zero em dashes, zero " -- "
   [ ] Zero citation markers attached to an absence
   [ ] Zero uncited factual bullets (allowing the explicit exemption
       list: pipeline-computed figures, qualifier sentences, statements
       of statute)
   [ ] Zero markers glued mid-word
   [ ] Zero orphan sources (listed but never cited)
   [ ] Zero leftover Internal Document Library status text
   [ ] Zero italic placeholder styling (except the intentional
       red Standing Gap paragraph)
   [ ] Zero run colours outside the allowed set
   [ ] Balanced parentheses in every numbered Sources entry
   [ ] Bullet numbering intact on every Sources entry
   [ ] No Weight column in either score table
   [ ] Bullet hanging-indent fix present in the numbering part

### 17.3 For a code change

[ ] python -m pytest -q passes, and any remaining failure is one you
       can explain -- record the count in the commit message so drift
       is visible next time

   [ ] If a guard was added: its symbol is in the right table in
       guardrails.md, test_guardrails_doc.py resolves it, and there is
       a test that BREAKS IT DELIBERATELY
       ("a guard nobody has watched fail is only a comment")

   [ ] If rules.md Section B or C was edited: no em dash, no " -- ",
       and _preflight_rules still passes

   [ ] If a rendering change was made: verified via the free no-API
       _fill_template loop against a saved facts.json

   [ ] If the template's structure was touched: a timestamped backup
       was taken first

   [ ] CLAUDE.md updated if the FLOW changed;
       rules.md updated if the CONTENT RULES changed

## 18. Release history and roadmap

### 18.1 Shipped (as of 2026-08-13)

v0.x  ACQUISITION
        [x] Project resolution, guest-session management, 9-category scrape
        [x] Document + complaint-order download with reuse
        [x] Summary PDF, run archiving, endpoint verification mode

  v0.x  INTELLIGENCE
        [x] Agentic deep research with per-claim verification
        [x] Bounded gap retry with differentiated strategies
        [x] Promoter portfolio with 5 km micro-market influence
        [x] 3-way MCA-mirror chain with roster-conflict surfacing
        [x] Credit rating (ICRA + Infomerics), IBBI, group companies
        [x] MahaRERA judgments search + appeal cross-referencing

  v0.x  COMPLIANCE
        [x] GST intake, confirmed live 2026-07-31 (76 scoreable periods)
        [x] Statutory due dates incl. state-specific QRMP
        [x] CTS land-record path with human-in-the-loop resolution
        [x] Pre-RERA intake (CIN-only, CTS-only) + explicit attachment

  v1.0  THE RESHAPE  (2026-08-10, all 7 tasks)
        [x] Task 0  Test fixtures repaired
        [x] Task 1  Flags become headlines, Gaps carries the detail
        [x] Task 2  Clean checks deleted (prompt + scrubber + gate)
        [x] Task 3  Per-clause External citations (shipped as topic
                    matching, later moved to a model pass -- per-claim
                    tokens in the schema were REJECTED as a breaking
                    change needing regeneration)
        [x] Task 4  Facts-schema corrections (merge orders relocated,
                    mortgage fields merged, landowner row made a pointer)
        [x] Task 5  Per-finding deep research as a pipeline stage
        [x]         Rules migrated from CLAUDE.md into rules.md
        [x]         charter_document.py builder retired; module kept

  v1.0  GOVERNANCE  (2026-08-11)
        [x] guardrails.md + test_guardrails_doc.py symbol enforcement
        [x] Blocking compliance review with mechanical quote verification
        [x] CHARTER_ALLOW_UNCHECKED documented as a deliberate decision

  v1.1  COST CONTROL  (2026-08-12 -- 2026-08-13)
        [x] Shared _VerificationBudget caps the verify/gap-retry fan-out,
            after P51800077150's first-ever research pass ran past $10
        [x] _verify_claims_batch / _retry_gaps_batch: many sources or every
            open gap in a round checked/retried in ONE call, not one each
        [x] PIPELINE_COST_CAP_USD ($6.00) -- hard ceiling on total run
            spend, deep research and Charter generation combined
        [x] cache_control on every agentic pass; cache write/read tokens
            priced and reported separately from plain input tokens

### 18.2 Roadmap

NEXT  --  HEALTH OF THE CODEBASE            effort   value   risk if skipped
  +---------------------------------------------------------------------+
  | R1  Add matplotlib to requirements.txt      XS      M      Executive |
  |                                                            Briefing  |
  |                                                            fails on  |
  |                                                            clean     |
  |                                                            install   |
  | R2  Update Sonnet pricing before 08-31      XS      H      All cost  |
  |     (or add a DATED pricing table)                         figures   |
  |                                                            wrong by  |
  |                                                            one third |
  | R3  pyproject.toml + CI running pytest      S       H      Drift     |
  |     with docx2pdf skipped                                  invisible |
  | R4  Narrow the "Document Library" External  S       H      Blocks a  |
  |     gate check to the real placeholder                     planned   |
  |     text                                                   feature   |
  | R5  Persist the GST `as_of` date into       S       M      Re-render |
  |     facts so a re-render is deterministic                  drift     |
  | R6  Fix the stale fetch_gstin_filing_table  XS      L      Misleads  |
  |     docstring                                              a reader  |
  +---------------------------------------------------------------------+

  THEN  --  STRUCTURE
  +---------------------------------------------------------------------+
  | R7  Decompose company_charter.py (10,182 lines) in order of         |
  |     independence:  registries.py -> editorial.py -> scoring.py      |
  |     -> docx_helpers.py.  Keep _fill_template and run_company_charter|
  |     together.                                       effort L, value H|
  | R8  Resolve the "locked ten" vs two conditional appends             |
  |     inconsistency -- fold them in, or amend the rule                |
  | R9  Route Grok verification through the usage ledger                |
  | R10 Retention policy for output/_history/ and gst_portal_raw/       |
  +---------------------------------------------------------------------+

  THEN  --  REACH
  +---------------------------------------------------------------------+
  | R11 LibreOffice headless as a PDF fallback -> unblocks Linux and    |
  |     containerised deployment                        effort M, value H|
  | R12 Wire the three unsourced Developer Score sub-metrics            |
  |     (team_strength, financial_strength_debt) or document them as    |
  |     permanently manual                                              |
  | R13 A scheduled canary run against a known-good project, alerting   |
  |     when a `confirmed` endpoint starts failing                      |
  | R14 Batch mode: a list of registration numbers in, a pack each out  |
  | R15 Cross-project comparison view (the Executive Tracker, automated)|
  +---------------------------------------------------------------------+

  MAYBE  --  requires a decision, not just effort
  +---------------------------------------------------------------------+
  | R16 A second state authority (each is a new portal, schema and      |
  |     land system -- effectively a new product)                       |
  | R17 Change-monitoring: re-run on a schedule and alert on material   |
  |     field diffs (the archive + _diff_mortgage_lender machinery      |
  |     already exists; this is the productisation of it)               |
  | R18 A hosted service (blocked by C4 until R11 lands)                |
  +---------------------------------------------------------------------+

## 19. Risks and mitigations

| # | Risk | L | I | Mitigation in place | Residual action |
| --- | --- | --- | --- | --- | --- |
| RK1 | MahaRERA changes an endpoint or selector | High | High | confirmed/observed tiering; --verify; envelope normalisation; raw_text always retained | R13 — scheduled canary |
| RK2 | MahaRERA changes the CAPTCHA mechanism | Med | High | --token manual escape hatch | Monitor |
| RK3 | Sonnet 5 intro pricing expires 2026-08-31 | Certain | Med | — | R2 — 20 days |
| RK4 | A registry mirror goes paywalled | Med | Med | _looks_paywalled; 3-way chain; conflicts surfaced | Accept |
| RK5 | Word/COM unavailable on the run host | Med | High | .docx retained as fallback output | R11 |
| RK6 | Template .docx lost or corrupted | Low | Critical | Section A mandates a timestamped backup | Automate the backup; template is gitignored |
| RK7 | company_charter.py becomes unmaintainable | Med | High | CLAUDE.md + guardrails.md + rules.md navigation | R7 |
| RK8 | The suite rots silently without CI | High | High | 28 test files exist and are meaningful | R3 |
| RK9 | A guard test passes vacuously | Med | High | Precedent already caught and fixed (Section-A test) | Review assertion preconditions on every guard test |
| RK10 | PII accumulates indefinitely in gst_portal_raw/ and _history/ | Certain | Med | output/ is gitignored | R10 |
| RK11 | GST scoring drifts on re-render (as_of defaults to today) | Med | Med | run_gst_compliance_check passes an explicit date at run time | R5 |
| RK12 | Anthropic API outage mid-run | Low | Med | Never fatal; standalone retry; verification_error keeps sources | Accept |
| RK13 | An operator ships an External document with CHARTER_ALLOW_UNCHECKED=1 | Low | High | Documented as a decision, not a convenience; the review JSON records it | Consider making the override stamp the document |
| RK14 | PROMOTER_PROJECT_LIMIT = 25 silently understates a large developer | Med | Med | Never silent — truncated field plus an extra limitation | Consider raising, or paginating |
| RK15 | Google Maps scrape is a ToS exposure | Low | Med | Off by default; in-code caveat; always falls back | Keep off; consider the paid Routes API |
| RK16 | The two conditional sections violate the locked-order rule | Certain | Low | Documented here and in SAD.md §25 | R8 |

## 20. Open questions

| # | Question | Owner | Blocking |
| --- | --- | --- | --- |
| Q1 | Should the three unsourced Developer Score sub-metrics be wired to a data source, or formally declared manual-input? Today they silently drag the composite down | Product | R12 |
| Q2 | What is the retention period for PII-bearing gst_portal_raw/ screenshots? | Compliance | R10 |
| Q3 | Should CHARTER_ALLOW_UNCHECKED stamp a visible marker into the document it ships? | Product | RK13 |
| Q4 | Is LibreOffice-rendered PDF fidelity acceptable for a client-facing External document, or is Word required? | Product + Design | R11 |
| Q5 | Should the two conditional sections be folded into Diligence Appendix, or should the locked-ten rule be amended to “ten unconditional plus two conditional”? | Engineering | R8 |
| Q6 | Should charter_report.py’s “Counterparty + Collateral” layout eventually replace the ten-section Charter, or remain a parallel deliverable? rules.md says its layout is locked and to ask first | Product | R7 scope |
| Q7 | Is a 24-hour research reuse window right? Too long for a fast-moving litigation picture, too short for stable macro-market data | Product | — |
| Q8 | Should executive_briefing.py get a CLI, or be formally declared library-only? | Engineering | D13 |

## 21. Appendices

### Appendix A — Requirement traceability

| Product goal | Functional requirements | Enforcement | Verified by |
| --- | --- | --- | --- |
| PG1 Compress diligence time | FR-ACQ-08, FR-CORP-09, FR-ACQ-15, FR-RES-08 | Parallelism + reuse | Wall-clock per run |
| PG2 Every claim traceable | FR-DATA-01/02, FR-EXT-01..05 | Schema + citation registry | Gate 2 checks 7–8; test_external_citations.py |
| PG3 Never guess | FR-RES-07, FR-TRK-06, FR-COMP-10, FR-LAND-03 | Drop-not-guess everywhere | test_data_quality_fixes.py |
| PG4 Clear vs unknown | FR-ED-01/02/06 | Scrubber + gate | test_clean_check_scrubber.py |
| PG5 Partial failure never costs the run | FR-CORP-10, FR-TRK-10, FR-COMP-12, FR-RES-12, NFR-REL-01/02 | Never-fatal wrappers | test_gst_intake.py, test_promoter_portfolio.py |
| PG6 Non-compliant does not ship | FR-GATE-01..10 | Three-tier gate chain | test_rules_preflight.py, test_claude_md_doc_review.py |
| PG7 Two audiences, one analysis | FR-DOC-01/02, FR-EXT-* | Render-time fork | test_charter_report_source_labels.py |
| PG8 Costs visible and bounded | FR-OPS-02/03/08/09/10, FR-RES-13 | Per-label ledger + PIPELINE_COST_CAP_USD + batched fan-out | test_usage_tracking.py, test_search_budget.py |
| PG9 Cheap re-runs | FR-ACQ-15/17/18, FR-RES-08 | Archive + reuse | test_attach_rera_number.py |
| PG10 Record outlives page | FR-REV-01..03, FR-DOC-08 | Scrub/restore | test_process_text_sanitizer.py |

### Appendix B — Command reference

PRIMARY
   python main.py <REG_NO | project name>
       [--gstin X | --pan Y]   opt-in GST intake (mutually exclusive)
       [--headed]              show the search browser
       [--token T]             supply a session you captured yourself
       [--no-auto-auth]        skip the CAPTCHA browser (2 categories only)
       [--captcha-timeout N]   default 300
       [--project-id N]        bypass search resolution entirely
       [--output-dir D]        default "output"
       [--verify]              probe endpoints instead of building

   streamlit run app.py        same pipeline, 3 tabs

   COMPONENT RETRY
   python deep_research.py <REG_NO> [--output-dir] [--no-rebuild] [--force-refresh]
   python company_charter.py <REG_NO>
   python finalize_report.py <REG_NO>          zero network calls

   PRE-RERA INTAKE
   python promoter_intake.py <CIN> [company_name]
   python cts_intake.py <district> <office> <village> <cts> <mobile>
   python attach_rera.py <case_id> <reg_no>

   LAND RECORDS  (in order)
   python mahabhumi.py offices <district>
   python mahabhumi.py villages <district> <office_label>
   python cts_resolve.py offices <REG>
   python cts_resolve.py villages <REG> "<office>"
   python cts_resolve.py candidates <REG> "<office>" "<village>" <cts_query>
   python cts_resolve.py finalize <REG> "<office>" "<village>" <cts> <mobile>

   GST
   python gst_intake.py <PAN|GSTIN> <reg_no>
   python gst_portal.py pan <PAN>
   python gst_portal.py filing <GSTIN>

   SESSION
   python token_cache.py get           exit 0 ok, 1 stale/absent
   python token_cache.py set <token>
   python token_cache.py minutes-left

   SECOND BUILDER
   python run_charter_pipeline.py      prepare/finish seam
   python build_report.py              one-off, per engagement

### Appendix C — Environment variables

| Variable | Required | Effect |
| --- | --- | --- |
| ANTHROPIC_API_KEY | For research + Charter | Absent → both degrade, never fatally |
| XAI_API_KEY | Optional | Enables the Grok second-opinion document-grounding path |
| TESSERACT_CMD | Optional | OCR binary location; falls back to PATH then two Windows paths |
| COMPANY_CHARTER_USE_MAPS_SCRAPE | Optional | Must be exactly "1". Opt-in Maps distance refinement; ToS caveat |
| CHARTER_ALLOW_UNCHECKED | Optional | 1/true/yes downgrades the blocking review to advisory. A decision to ship an unchecked document, not a convenience |

### Appendix D — Where to look when changing something

CHANGING...                       READ FIRST              THEN CHECK
   -----------                       ----------              ----------
   the pipeline flow                 CLAUDE.md               update CLAUDE.md
   what the document may say         rules.md                _preflight_rules,
                                                             then the gates
   a gate, fallback or bound         guardrails.md           add the symbol,
                                                             write the test
                                                             that breaks it
   the ten sections                  rules.md Section A      *** ASK FIRST.
                                                             The order is
                                                             locked. ***
   the .docx template structure      rules.md Section A      BACK IT UP first
                                                             (timestamped)
   Section B or C text               rules.md Section A      no em dash,
                                                             no " -- "
   External behaviour                CHARTER_RESHAPE_SPEC.md It is generated
                                     (historical note)       BY CODE. Editing
                                                             rules alone will
                                                             NOT move it.
   scoring                           SAD.md section 17       Developer Score
                                                             never renormalises;
                                                             Doc Confidence
                                                             always does
   anything in company_charter.py    SAD.md section 9        10,182 lines --
                                                             use the function
                                                             group map

### Appendix E — Glossary

| Term | Meaning |
| --- | --- |
| Charter | The Company Charter document pair. The primary deliverable |
| Clean check | A check that ran and came back clear. Produces no sentence |
| Gap | An open unknown the reader can act on. Kept in full, numbered |
| Finding | Something established. Earns a dedicated research pass |
| Flag | A one-sentence headline ending in (Gap N). Imminent / structural / monitor |
| Variant | internal or external — the fork at render time |
| Carryover | A pre-RERA intake result attached to a reg-no by explicit human action |
| confirmed / observed | Endpoint trust levels — individually re-verified vs taken from real traffic |
| Never fatal | A stage whose failure logs a warning and lets the run continue |
| Hard gate | A guard that stops the run or blocks a save or the deliverable |
| QRMP | Quarterly Return Monthly Payment — the GST scheme with state-specific due dates |
| CTS | City Survey number — the Maharashtra land parcel identifier |
| Property Card | मालमत्ता पत्रक — the Maha Bhulekh land record |
| SPV | Single-purpose vehicle — a company formed for one project. Detecting one is a core product job |
| Roster conflict | Two registries naming different directors for the same company. Both are surfaced |

End of Product Requirements Document.